# Trial Balance Review
and AI Augmentation
Implementation Specification
Ref: TB-REVIEW-2026-v1.2

SAP-OSS Financial Review Team

April 2026

# Abstract

This specification defines the target-state implementation of Standard Chartered Bank’s Trial Balance (TB) review process across all Legal Entities, Segment, and Group, together with the AI-augmented operating model sanctioned under the business case approved on 2025-12-14 (requirement TB-REQ-001, author S1 Badrinath). The document captures the process as it is currently executed by the Global Financial Services (GFS) Analyst and the Head of Africa GFS under three governing End User Computing (EUC) controls, and specifies the automation envelope that replaces the manual variance analysis, commentary generation, and FORTM pack assembly.

Three orthogonal workstreams are specified in full:

- a canonical TB corpus of workflow, control, decision, requirement, KPI, and glossary records, each validated against a JSON Schema in structured/schema/;

- an AI augmentation pipeline that ingests PSGL / S/4 extracts, performs statistical anomaly and materiality detection (percentile-based rules in v1.0; machine-learning methods scoped for v2.0, see Chapter 10), drafts variance commentaries with a vLLM-hosted model, and generates the monthly FORTM pack narrative;

- a workflow and controls engine that formalises the 28-state BPMN flow extracted from the GLO control narrative and binds the three EUC controls (EX/200/1353107/0001/000, EX/200/1579702/0001/000, EX/200/1579702/0002/000) to explicit state transitions.

##### Reading order.

1 situates the work and names the 234-entity scope; 2 defines the normalised record types; 3 covers the AI pipeline; 4 covers the variance and commentary engine; 5 covers the workflow and approval engine; 6 specifies controls, testing, and acceptance; 7 is a traceability appendix linking every requirement to a source document and a structured record in structured/.

##### Conventions.

Workflow state identifiers appear in small caps, for example check_material_variances. File paths are typeset in monospace and are relative to the repository root. Enum values in running text also appear in small caps; they are defined authoritatively in structured/enums.yaml. Month-end-relative timing is expressed as M±n where n is the number of working days from period close.

##### Scope exclusion.

SAP / PeopleSoft integration detail and the BSS Risk Assessment (a sibling process covered by a separate business case) are not specified here. The BSS RA source document is retained in the corpus for context only.

# Overview and Scope

## Problem statement

Month-end Trial Balance review at SCB is currently executed as a spreadsheet-driven process. For each of the 234 Legal Entities (LEs) in the Group, a GFS Analyst rolls the prior month working file forward, downloads the PSGL master account extract, runs variance calculations in an EUC-governed Excel workbook, chases country stakeholders for commentary, tracks unposted journals, and hands a signed-off summary to the Head of Africa GFS for inclusion in the monthly FORTM pack. The cycle runs from M-3 (preparation) to M+7 (cycle close), with the critical review phase compressed into M-2 through M+5.

Three problems follow from the current model:

- Effort. The process consumes 20–25 FTEs at roughly four hours/day during the active review window — an establishment the business case identifies as the largest single automation candidate in the close calendar.

- Control surface. Three EUC references govern the process (, variance file , and review control ). EUCs carry recurring evidencing burden and are misaligned with the UK ACG ambition to eliminate end-user spreadsheets.

- Latency. The monthly batch cadence rules out daily monitoring; anomalies surface at month-end rather than when they arise.

## In-scope workstreams

This specification covers the three workstreams confirmed with the business sponsor:

A. Canonical corpus.

A machine-readable representation of every artefact under review — the 28-state BPMN workflow, five decision points, three EUC controls, six KPIs, eight process steps, and the domain glossary — normalised to JSON and validated against Draft-07 schemas.

B. AI augmentation.

An on-premise pipeline hosted on the vllm-only policy (data-product.routing = vllm-only) that ingests the PSGL / S/4 extract, applies statistical anomaly detection (percentile-based thresholds, configurable per account category) at caption, segment, and LE levels, drafts commentary using historical patterns, and emits the FORTM narrative. Machine-learning anomaly detectors (Isolation Forest, autoencoder, Prophet) are scoped for v2.0 (Chapter 10) and are not part of the v1.0 deliverable.

C. Workflow and approval engine.

A formalisation of the seven DOI activities and the gateway logic that decides when material variances require commentary, when journals must be posted, when further investigation is needed, and whether the entry-confirmation deadline at M+4 has been honoured.

## Out-of-scope

The following are referenced but not specified:

- Country IFRS reporting — handled by local Finance teams.

- BSS Risk Assessment — sibling process with its own business case. Its source document is retained in the corpus for terminology reuse only.

- SAP / PeopleSoft integration detail — the AI layer reads data through the same SC Bridge interface as the manual process; interface engineering is a separate document.

- Country expansion beyond the Hong Kong (HK) pilot — the HKG_TB and HKG_PL workbooks are the source of truth for the initial rollout; LE coverage extends to all 234 entities in phase 4 onward.

## Stakeholders

1.1 enumerates the stakeholders named in the business case and the DOI.

Stakeholders and responsibilities.

| Role | Named | Responsibilities |
| --- | --- | --- |
| Process Owner | Modi, Piyush | BPMN ownership; workflow changes |
| Head of Africa GFS | — | Internal review; FORTM sign-off |
| GFS Analyst | — | Primary executor; variance file owner |
| Country Stakeholders | group | Commentaries; M+4 entry confirmation |
| GCFO Teams | — | Consume narrative; decision-making |
| Group Team | — | FORTM recipient; further review |
| AI Architect | — | PSGL + S/4 compatibility |
| PPE / AI Architect | — | SAP integration assessment |

## Timeline

The process obeys a fixed month-end-relative timeline (1.2). All state transitions in 5 carry a timing field that maps to one of these phases.

Month-end-relative timeline phases.

| Phase | Timing | Activities |
| --- | --- | --- |
| Preparation | M-3 | Roll forward; PSGL download; master refresh; parameter set |
| Extraction | M-3 to M+5 | SC Bridge extract into the variance file (EUC-002) |
| Analysis | M-2 to M+5 | Variance calc; commentary; investigation; risk |
| Review | M+5 | Internal review (EUC-003); FORTM submission |

## Context diagram

Context of the TB review process: three systems (blue), three human roles (green), and one downstream output (amber). The variance-analysis workbook is the primary EUC artefact.

## Expected benefits

- FTE savings: 5 FTEs redeployed (business-case field executiveSummary.fteImpact.expectedSavings).

- Retirement of three EUCs (Group ACG alignment) on a phased schedule: the three Excel-based EUCs (EUC-001, EUC-002, EUC-003) are replaced by the rule-firing log plus the review dashboard audit trail (Chapter 8). Shared Drive evidence storage is retained only as a read-only archive for a one-year deprecation window (see Section 1.8); the dashboard audit trail is the authoritative evidence source from v1.0 cutover onwards.

- Enablement of daily controls (from monthly batch).

- Foundation for the SCB Finance LLM.

## EUC retirement plan

The three EUCs are retired, not merely supplemented, on the following schedule. “Retirement” means the EUC is no longer the authoritative evidence for ACG sampling; the dashboard audit trail (Chapter 8, 8.5) is authoritative.

EUC retirement schedule.

| EUC | Artefact | Retirement cutover | Successor evidence |
| --- | --- | --- | --- |
| EUC-001 | PSGL master extract | Month of v1.0 go-live | Dashboard “Master Data” tab; SHA-256 of extract in audit trail |
| EUC-002 | Variance analysis workbook | Month of v1.0 go-live | Dashboard “Variance Review” tab; per-item decision record |
| EUC-003 | FORTM Pack | Month of v1.0 go-live + 1 cycle | Dashboard “FORTM Export” with signed PDF snapshot |

During the deprecation window (12 months from v1.0 go-live), the Shared Drive evidence folder is mirrored automatically from the dashboard export at month-end (read-only, with mismatch alerting). After the deprecation window closes, the Shared Drive location is decommissioned and removed from the ACG sampling procedure. Section [sec:controls-eucs] in Chapter 6 is superseded by this plan for all v1.0 and later cycles; the Chapter 6 text is retained as a historical reference only.

# Canonical Data Schema

## Overview

Every artefact under review is represented by a JSON record validated against a Draft-07 JSON Schema. Six schemas are defined; collectively they constitute the data contract consumed by the AI pipeline (3) and by the controls engine (4).

Schemas under structured/schema/.

| Schema | Validates | Records |
| --- | --- | --- |
|  | EUC and process controls | 3 |
|  | Gateway logic records | 5 |
|  | State machine for a TB workflow | 1 |
|  | Business-case requirement | 1 |
|  | KPI definitions (collection file) | 6 |
|  | Domain glossary | 1 (28 terms) |
|  | ODPS 4.1 data-product manifest | 1 |

## Control record

A control binds a governance reference (the EUC identifier) to one or more workflow states. It declares type, frequency, owner, and the evidence location examined at audit.

control.schema.json fields.

| Field | Type | Req | Notes |
| --- | --- | --- | --- |
| controlId | string | Y | EUC-nnn |
| eucReference | string | N | EX/nnn/nnnnnnn/nnnn/nnn pattern |
| controlObjective | string | Y | Plain-language objective |
| controlType | enum | Y | preventive, detective, corrective |
| frequency | enum | Y | daily..annually |
| timing | string | N | M±n phase |
| owner | string | Y | GFS role or named individual |
| evidenceLocation | string | N | Where audit evidence lives |
| relatedStates | array | Y | Workflow stateIds (≥1) |
| workflowRef | string | N | Workflow workflowId |
| source_document | object | N | Path, optional page and sha256 |

{ "controlId": "EUC-002", "eucReference": "EX/200/1579702/0001/000", "controlObjective": "TB Variance Analysis file integrity and calculation accuracy", "controlType": "detective", "frequency": "monthly", "timing": "M-2 to M+5", "owner": "GFS Analyst", "evidenceLocation": "Shared Drive", "relatedStates": ["UPDATE_TB_DETAILS", "CALCULATE_VARIANCE", "FILTER_VARIANCES"], "description": "Ensures variance calculations in the Excel working file are accurate." }

## Decision-point record

A decision point encodes an exclusive gateway: an input metric, an operator, a threshold (where applicable), and an enumerated list of outcomes. Each outcome pairs a human-readable condition with a machine-actionable action verb. The aiAugmentation block names the substitution target for the manual judgement.

{ "id": "DP-001", "name": "Material Variance Check", "stateRef": "CHECK_MATERIAL_VARIANCES", "inputMetric": "variance_amount", "operator": "exceeds_threshold", "threshold": "materiality_limit", "outcomes": [ { "condition": "Variances Are Material", "action": "seek_commentaries" }, { "condition": "Variances Not Material", "action": "proceed_to_unexplained_check" } ], "aiAugmentation": { "opportunity": "Auto-classify variance materiality using ML threshold tuning.", "dataNeeded": ["variance_amount", "account_category", "historical_thresholds"] } }

## Workflow record

The workflow record declares a state machine. Valid type values are start_event, end_event, task, gateway_exclusive, gateway_parallel, and intermediate_event. Each state carries optional systems, inputs, outputs, a participant, and a list of transitions. A transition in a gateway state additionally carries a condition string that matches one of the outcome labels in the associated decision point.

Workflow state-machine header fields.

| Field | Type | Req | Notes |
| --- | --- | --- | --- |
| workflowId | string | Y | Canonical slug (tb-review-glo) |
| version | string | Y | SemVer |
| title | string | Y | Long name |
| processOwner | string | N | Named owner |
| timeline | array | N | Phase / timing / description |
| states | array | Y | ≥2 states, including one start_event and one end_event |
| dataObjects | array | N | Workflow-scoped artefacts |
| participants | array | N | Roles and groups |

## Requirement record

The requirement record captures the business case. It is scoped by a status enum (draft, review, approved, rejected, superseded), contains executive summary, scope, stakeholders, process steps (each with an aiPriority enum from low..critical), decision points, KPI references, control references, risk assessment, and a phased implementation plan. The single record populated here is TB-REQ-001 in state approved.

## KPI record

KPIs are stored as a collection file at structured/kpis/tb-kpis.json containing one array entry per KPI (2.4). Each entry is validated against ; the wrapper is checked by .

The six KPIs defined for the TB process.

| KPI | Type | Description | Target |
| --- | --- | --- | --- |
| TB-KPI-001 | threshold | Variance materiality threshold | country-specific |
| TB-KPI-002 | duration | TB review cycle time | reduce via daily controls |
| TB-KPI-003 | percentage | Commentary coverage | 100 |
| TB-KPI-004 | effort | FTE effort | 15–20 FTEs |
| TB-KPI-005 | percentage | Unexplained variance rate | 0 |
| TB-KPI-006 | percentage | EUC control compliance | 100 |

## Glossary record

One glossary record contains 28 terms drawn verbatim from the business case and the DOI. Category membership (balance_sheet, income_statement, general, regulatory) is used by the GlossaryService pair-type alias expansion at query time.

## Data-product record

The data-product record is an ODPS 4.1-conformant manifest. It names the routing policy (vllm-only), the data security class (confidential), the owner, the per-country view for HK, the system prompt, and the RAG source wiring. Consumers read this record to know whether a given user request is permitted to contact external LLM providers — the answer for all TB artefacts is no.

## Enumerations

All enumerated values used in any schema or record are listed authoritatively in structured/enums.yaml. 2.5 summarises the most frequently referenced groups.

Frequently referenced enumerations.

| Enum | Values |
| --- | --- |
| control_type | preventive, detective, corrective |
| workflow_state_type | start_event, end_event, task, gateway_exclusive, gateway_parallel, intermediate_event |
| decision_operator | equals, not_equals, exceeds_threshold, within_threshold, in_set, boolean |
| ai_priority | low, medium, high, critical |
| risk_severity | L, M, H |
| kpi_measure_type | threshold, duration, percentage, effort, count, ratio |
| data_security_class | public, internal, confidential, restricted |

## Validation

A local registry-based validator is provided at structured/validate.py. It walks the record directories, maps each to its schema via , and reports per-file results. The script is offline: it instantiates a referencing.Registry loaded from structured/schema/ so no network resolution is attempted.

$ python3 docs/tb/structured/validate.py
[ok]   controls/euc-001-tb-data-extraction.json
[ok]   controls/euc-002-variance-analysis-file.json
[ok]   controls/euc-003-internal-review.json
[ok]   decision-points/dp-001-material-variance.json
...
[ok]   corpus.json (17 items, all paths resolved)
13/13 records validated, corpus OK

## Unified Schema Registry

As of 18 April 2026, all schemas in this specification are published in the unified schema registry at . Migration status is complete (see field migration.status). This consolidation addresses cross-document schema divergence identified in the specification review.

Registry index.

— Master index of all schemas across domains.

Common types.

— Shared definitions (Metadata, Currency, DateRange) referenced via JSON Schema $ref.

Consolidated enums.

— Single source of truth for enumeration values including account_category, variance_flag, decision_point, and workflow_status.

TB schemas.

— Domain-specific schemas: tb-extract.schema.json, pl-extract.schema.json, variance-record.schema.json, commentary-draft.schema.json, and decision-point.schema.json. All marked status: stable.

The legacy YAML schemas at and have been converted to JSON Schema Draft-07 in the unified registry; the registry entries record the legacy_path for audit traceability. The legacy files are retained read-only during a one-release deprecation window and will be removed in v1.1. Validation:

python3 docs/schema/validate.py --registry-check
python3 docs/schema/validate.py --domain tb \
--schema tb-extract.schema.json --file tb-hkg-2026-03.json

CI runs --registry-check on every pull request that touches or any TB pipeline module.

# AI Augmentation Pipeline

## Architecture

The AI pipeline is a five-stage request-response chain, hosted on the internal vLLM cluster per the vllm-only routing policy in . Every stage reads and writes records validated by 2; no blob passes between stages without a schema binding.

Five-stage AI pipeline; each stage emits a schema-bound artefact.

## Stage 1: Ingestion

Input.

PSGL master account data and the SC Bridge TB extract, one per LE, keyed on the UPDATE_TB_DETAILS workflow state.

Transform.

Column normalisation against (13 sheets). Bank CSV samples live in and .

Acceptance.

EUC-001 evidence rules apply: the extraction must preserve debit/credit totals and every row must carry a valid account number from the refreshed master.

## Stage 2: Anomaly detection

The anomaly detector performs four orthogonal checks per account (3.1). Thresholds are account-category-sensitive and are re-fit monthly from the prior twelve months; the fitted thresholds are persisted to the variance file EUC as audit evidence.

Anomaly checks run per account.

| Check | Metric | Rule |
| --- | --- | --- |
| Period spike | ¦Δ¦ | >3σ over prior 12 months​† |
| Sign flip | sign(vt) | ≠ sign(vt−1) and ¦vt¦> threshold |
| New account | existence | account absent from prior-period master |
| Stale balance | ¦Δ¦ | =0 for ≥3 consecutive periods with prior activity |

​†Assumption caveat: The 3σ threshold assumes normally-distributed variance values. This assumption has not been statistically validated against the TB population; financial data often exhibits fat tails (leptokurtosis). The pilot will include a Shapiro-Wilk normality test per account category. Non-normal distributions may require robust alternatives (e.g., MAD-based z-scores or quantile thresholds). Thresholds marked “TBD pending pilot.”

Only accounts flagged by at least one check enter Stage 3. Accounts below materiality (DP-001) are still logged for audit but short-circuit to Stage 4.

## Stage 3: Commentary drafting

##### Model.

A vLLM-hosted instruction-tuned model accessed via the internal gateway. The system prompt is the x-prompting-policy.systemPrompt field of the data product record; maxTokens = 4096, temperature = 0.3, responseFormat = "text".

##### Prompt structure.

Each commentary request carries:

- The flagged variance record (account, prior, current, delta).

- The three most similar historical commentaries retrieved from the TB_REVIEW_VECTORS table (55 chunks, 220-word chunking with 40-word overlap; see machine-readable/rag/rag_embedding_records.jsonl).

- The account’s finance caption and segment.

- Any related journal identifiers found in the GL for the period.

##### Output contract.

The draft is returned as a commentary_draft blob that is paired with the variance record before leaving the stage. Human review by the GFS Analyst is mandatory (per DOI REVIEW_INCORPORATE); the draft is a suggestion, never a final artefact.

## Stage 4: Validation and routing

The gateway logic defined in 5 is evaluated here. 3.2 maps each decision point to the record fields the engine reads.

Decision-point routing.

| DP | Gateway state | Read fields |
| --- | --- | --- |
| DP-001 | CHECK_MATERIAL_VARIANCES | variance_amount, account_category, materiality_limit |
| DP-002 | IS_JOURNAL_POSTED | journal_status, posting_date |
| DP-003 | CHECK_FURTHER_INVESTIGATION | investigation_status, entry_age_days |
| DP-004 | CHECK_CONFIRMATION | confirmation_received, days_to_deadline (M+4) |
| DP-005 | CHECK_UNEXPLAINED | unexplained_variance_count |

## Stage 5: FORTM narrative generation

The final stage composes the FORTM pack section. It consumes the routed summary plus the KPI telemetry (2.4) and emits a structured narrative containing: executive summary, material variance table, unexplained items, risk register update, and the list of outstanding journal postings. The narrative goes to review_incorporate for EUC-003 sign-off before send_fortm.

## Controls posture of the pipeline

Every stage is in-scope of the UK ACG automated-controls regime. The per-stage control posture is summarised in 3.3.

Per-stage controls posture.

| Stage | Control type | Mechanism |
| --- | --- | --- |
| Ingest | preventive | Totals reconciliation vs PSGL source |
| Anomaly | detective | Threshold log + human sampling |
| Commentary | detective | Mandatory human review (DOI) |
| Validation | preventive | Schema + gateway enforcement |
| FORTM | detective | EUC-003 senior sign-off |

## Evaluation harness

Golden set.

The HK Nov 2025 workbooks (source/HKG_TB review Nov’25.xlsm and source/HKG_PL review Nov’25.xlsm) serve as regression data. All 234 LEs enter at phase 4 of the implementation plan.

Commentary metric.

Draft quality is scored against analyst accepts in the DOI review phase; target accept-without-edit ≥ 70%, accept-with-edit ≥ 95%.

Anomaly metric.

Per-check precision/recall against analyst flags in a held-out period.

Cycle time.

Measured as TB-KPI-002; target is the enablement of a daily cadence, which collapses the cycle from M+1..M+7 to a rolling one-day delay.

# Controls and Commentary Engine

## Role of the engine

The controls engine is the declarative layer that turns the five decision-point records of 2.3 into executable rules. It sits between Stage 2 (anomaly detection) and Stage 5 (FORTM narrative) of the AI pipeline. Its inputs are the variance records, the GL journal extract, and the stakeholder commentary responses; its outputs are routing actions and a commentary register.

## Decision tree

4.1 collapses the five gateways into a single cascade. The tree is identical to the workflow in 5 but omits task nodes; each leaf is a terminal action in the gateway vocabulary.

Decision cascade encoded by the five decision-point records.

## Rule format

Each rule is a record with five fields:

{
"id":          "<DP-nnn>",
"state":       "<workflow stateId>",
"input":       "<record field path>",
"operator":    "<exceeds_threshold|boolean|in_set|...>",
"threshold":   "<value or parameter name>",
"branches":    [ {"condition":"...","action":"..."} ... ]
}

Rule evaluation is deterministic. When a record enters a gateway state, the engine reads the named input field, applies the operator, and dispatches the matching branch’s action. Actions reference downstream tasks in the workflow (5).

## Materiality thresholds

DP-001 reads materiality_limit from the country parameters sheet. During the AI rollout, the fitted ML threshold (Stage 2) is compared side-by-side with the manual limit for six months; divergences >10% surface to the Head of Africa GFS for review. Only after six clean cycles does the fitted threshold replace the manual one in the parameter sheet.

## Journal posting

DP-002 has three branches. The engine first reads journal_status from the GL extract. If the status is posted, the routing short-circuits to check_unexplained. If posting_required, the engine emits a posting request via send_journal_request and returns to check_further_investigation. If not_posted (stuck), the path proceeds directly to check_further_investigation, skipping the request.

## Investigation and deadlines

DP-003 is a boolean gateway controlled by the investigation_status field. DP-004 enforces the M+4 deadline by reading days_to_deadline from the variance record. Crossing the deadline triggers the track_entries branch and the risk-assessment update in update_risk.

## Unexplained-variance handling

DP-005 is the final gate before summary. If unexplained_variance_count =0, the engine transitions to prepare_summary. Otherwise, the unexplained items are passed to categorize_unexplained, where each item is tagged against the BSS risk vocabulary (substantiated at risk, unsubstantiated unowned, unsubstantiated owned) and a commentary draft is requested.

## Commentary register

All drafts produced by Stage 3 of the AI pipeline, together with the analyst accept/edit decision, are persisted to the commentary register. The register is the primary evidence artefact for EUC-002: the register row count must equal the flagged variance row count at the end of update_variance_commentaries.

Commentary register schema (derived from the variance record).

| Field | Type | Notes |
| --- | --- | --- |
| account_id | string | GL account number |
| period | string | ISO yyyy-mm |
| variance_amount | number | Prior → current delta |
| draft | string | LLM-generated narrative |
| final | string | Post-review narrative |
| accept_mode | enum | as-is, edited, rejected |
| reviewer | string | GFS Analyst name or role |
| review_ts | datetime | ISO-8601 |

## Per-country parameter views

The data product record carries a x-country-views.HK block that injects an HKMA-aware vocabulary and sets defaultFilters.entity = "HKG". Adding a new country is a matter of adding another view; no schema change is needed. Until additional views exist, Hong Kong is the only LE with a fitted threshold history.

### Parameter loading and validation for 234 entities

Full Group rollout to all 234 Legal Entities (LEs) is gated on the availability of a per-entity parameter file, not on model capacity. This section specifies how those parameters are loaded, validated, and versioned so that entities can be on-boarded without schema or code changes.

Parameter file layout.

Per-entity parameters live at (one file per LE; le-code matches the three-letter ISO-ish LE code used by PSGL, e.g. HKG, SGP). Each file is a dictionary with keys materiality_threshold, variance_bands, account_category_overrides, fx_reporting_currency, regulator_vocabulary, commentary_style_exemplars, and last_calibration_date.

Schema.

All entity parameter files validate against (new, registered in under the tb domain). The CI --registry-check command fails if any file deviates.

Loading.

The TB pipeline loads parameters at batch start via EntityParamsRegistry.load_all() () which reads every file in the directory, validates it against the schema, and caches the result. Missing LE codes are logged as warn; a missing code does not block the pipeline for other entities, but processing for the missing LE is skipped with an audit record.

Onboarding a new LE.

The runbook is : (1) copy HKG.yaml as a template, (2) fit a threshold history against 12 months of TB data, (3) open a pull request with the new file, (4) CI validates the file and runs a dry-run cycle on the new LE, (5) reviewer sign-off (senior analyst + controller).

Roll-forward safety.

Parameter files are versioned in git; the data product record records the git SHA of the entity-params directory at run start (runMetadata.entityParamsSha). Retrospective ACG queries reconstruct parameters at the historical run time.

Rollout readiness (see Chapter 1, Section on Timeline): HKG is fully onboarded; a wave of 8–10 LEs is added in phase 4 (quarter after v1.0 go-live), with the remaining 220+ on-boarded over 12–18 months. The dashboard (8) surfaces per-LE coverage so that operations can prioritise LEs by review volume and regulator risk.

## Observability

Every rule firing is logged with input, branch taken, timestamp, and the version of the ruleset. Logs are aggregated into the TB_REVIEW_VECTORS table’s metadata index so that prior decisions are retrievable by account and period.

# Workflow and Approval Engine

## Source

The workflow engine formalises the 28-state BPMN diagram captured in structured/workflows/tb-review-glo.json. The diagram is derived from two source artefacts:

- source/Operation of Month End Close Controls  - Trial Balance Review - GLO (1).pdf — the control narrative that defines the seven DOI activities,

- source/Business case - Trial Balance (2).doc — the business case that expands the activities into the eight process steps of TB-REQ-001.

## State inventory

5.1 enumerates the 28 states. Tasks are numbered sequentially; gateways and events are marked in the Type column.

States in tb-review-glo (28 in total).

| # | State ID | Type | Timing | Name |
| --- | --- | --- | --- | --- |
| 1 | START | start | — | Prepare Schedule Work Day |
| 2 | ROLL_FORWARD | task | M-3 | Roll Forward Prior Month File |
| 3 | DOWNLOAD_PSGL | task | M-3 | Download PSGL Master Account File |
| 4 | UPDATE_ACCOUNTS_MASTER | task | M-3 | Update Accounts Master Sheet |
| 5 | UPDATE_PARAMETERS | task | M-3 | Update Parameters and Comparatives |
| 6 | EXTRACT_TB | task | M-3..M+5 | Extract Trial Balance |
| 7 | UPDATE_TB_DETAILS | task | M-2..M+5 | Update TB Details (EUC-002) |
| 8 | CALCULATE_VARIANCE | task | M-2..M+5 | Calculate Variance |
| 9 | FILTER_VARIANCES | task | M-2..M+5 | Filter Variances |
| 10 | CHECK_MATERIAL_VARIANCES | gw-excl | M-2..M+5 | Material variance? (DP-001) |
| 11 | SEEK_COMMENTARIES | task | M-2..M+5 | Seek Commentaries |
| 12 | RECEIVE_COMMENTARIES | intermediate | M-2..M+5 | Receive Commentaries |
| 13 | UPDATE_COMMENTARIES | task | M-2..M+5 | Update Commentaries |
| 14 | UPDATE_VARIANCE_COMMENTARIES | task | M-2..M+5 | Finalise Commentaries |
| 15 | IS_JOURNAL_POSTED | gw-excl | M-2..M+5 | Journal posted? (DP-002) |
| 16 | SEND_JOURNAL_REQUEST | task | M-2..M+5 | Send Posting Request |
| 17 | CHECK_FURTHER_INVESTIGATION | gw-excl | M-2..M+5 | Investigate? (DP-003) |
| 18 | CHECK_ENTRIES_STATUS | task | M-2..M+5 | Check with Team |
| 19 | CHECK_CONFIRMATION | gw-excl | M-2..M+5 | M+4 received? (DP-004) |
| 20 | TRACK_ENTRIES | task | M-2..M+5 | Track and Risk Analyse |
| 21 | UPDATE_RISK | task | M-2..M+5 | Update Risk Assessment |
| 22 | CHECK_UNEXPLAINED | gw-excl | M-2..M+5 | Unexplained? (DP-005) |
| 23 | CATEGORIZE_UNEXPLAINED | task | M-2..M+5 | Categorise Unexplained |
| 24 | PREPARE_SUMMARY | task | M-2..M+5 | Prepare Summary |
| 25 | SEND_INTERNAL_REVIEW | task | M+5 | Send for Internal Review |
| 26 | REVIEW_INCORPORATE | task | M+5 | Review (EUC-003) |
| 27 | SEND_FORTM | task | M+5 | Send FORTM Summary |
| 28 | END | end | — | TB Review Completed |

## Preparation phase (M-3)

5.1 shows states 1–6. Execution is strictly sequential; every state has exactly one outgoing transition.

Preparation phase (states 1–6). EUC-001 governs the PSGL download and TB extraction steps.

## Analysis phase (M-2 to M+5)

The analysis phase is the control-rich core of the process. It holds all five gateways, all commentary handling, and the journal-posting cycle. 5.2 shows states 7–24.

Analysis phase. Gateways DP-001..DP-005 are diamond nodes; commentary loop sits to the right of DP-001; journal-posting loop sits below DP-002. Not all transitions are drawn; see the full JSON for completeness.

## Review phase (M+5)

Review phase: senior sign-off (EUC-003) gates the FORTM submission.

## Approval matrix

Approval and review responsibilities.

| State | Participant | Decision | Control |
| --- | --- | --- | --- |
| UPDATE_TB_DETAILS | GFS Analyst | File integrity | EUC-002 |
| UPDATE_COMMENTARIES | GFS Analyst | Draft accept/edit/reject | — |
| REVIEW_INCORPORATE | Head of Africa GFS | Senior sign-off | EUC-003 |
| SEND_FORTM | Head of Africa GFS | Release to Group | — |

## Data objects

The five data objects declared on the workflow are listed in 5.3.

Workflow data objects.

| ID | Name | Description | EUC |
| --- | --- | --- | --- |
| DO-001 | Variance Analysis File | Primary working file | EUC-002 |
| DO-002 | Shared Drive | Evidence store | — |
| DO-003 | PSGL Master Account File | Master data extract | EUC-001 |
| DO-004 | SC Bridge | Extract interface | — |
| DO-005 | FORTM Pack | Group-level reporting package | EUC-003 |

## Exception paths

The workflow diagram encodes the happy path and the four gateway-driven loops. Two operational exceptions are not drawn but are handled by the engine:

- SC Bridge failure. If extract_tb cannot read from the bridge, the state is parked and a human notification is emitted. Re-entry resumes from extract_tb; earlier states are not replayed.

- Late FORTM change. If Group requests a revision after end, a new run is created with a suffix -revN; evidence for the original run is retained.

# Controls, Testing, and Acceptance

## Control enforcement map

6.1 binds each EUC control to the workflow states it governs. The binding is authoritative: the relatedStates array of each control record is the source of truth.

Control-to-state binding. Dashed lines denote the relatedStates relation.

## Risk register

6.1 lists the four control risks enumerated in and the two business-case risks in .

Risks and mitigations.

| ID | Severity | Description | Today | AI mitigation |
| --- | --- | --- | --- | --- |
| CR-001 | high | Manual extraction, EUC risk | EUCs 001/002 | Fully automated ingest |
| CR-002 | medium | Late commentary responses | M+4 chasing | Auto-drafts remove dependency |
| CR-003 | high | Incomplete analysis under time pressure | 20–25 FTEs | Parallel anomaly detection |
| CR-004 | medium | Not scalable to daily ops | none | Foundation for daily cadence |
| TB-RISK-001 | H | PSGL-only coverage today | PSGL adapters only | Build S/4 adapter |
| TB-RISK-002 | H | SAP integration dependency | PPE review | Compatibility assessment |

## Test strategy

Testing is layered; each layer has a named artefact.

Schema tests.

structured/validate.py runs over every record on CI. Exit code non-zero on validation failure; the script also verifies that every source_path and text_path in resolves.

Rule tests.

A fixture set lives at machine-readable/training-data/ (two CSVs are checked in as the HK golden sample). Every rule in 4 is exercised against at least one positive and one negative fixture row; the expected branch is asserted.

Workflow tests.

The state machine is walked dry in CI: every transition in must reach end in at least one simulated path.

Commentary quality tests.

The accept-without-edit rate (3) is tracked as a monthly KPI. Drops >5 pp month-on-month raise a governance ticket.

EUC evidencing.

Superseded by the EUC retirement plan (1.8 in Chapter 1). From v1.0 go-live onwards, the dashboard audit trail (8, 8.5) is the authoritative evidence for ACG sampling. During the 12-month deprecation window, the Shared Drive mirror of the dashboard export is retained read-only; ACG samplers may consume either source during that window, but the dashboard audit trail is normative if the two diverge. The historical text of this paragraph (“For each of EUC-001, EUC-002, EUC-003, the evidence folder on Shared Drive must contain the rule-firing log and the reviewer signature”) applied to pre-v1.0 cycles only.

## Acceptance criteria

- All 13 structured records validate against their schemas (2, [lst:validate]).

- The HK golden workbook produces a draft FORTM section that the Head of Africa GFS accepts with ≤ 20% of the material-variance commentaries edited.

- The cycle time from extract_tb to send_fortm on the HK workbook is ≤ 5 working days (parity with today, a precondition for extending to daily cadence).

- TB-KPI-005 (unexplained variance rate) is zero at send_fortm for the HK golden run.

- ACG evidence for all three EUCs is reproducible by the rule log alone, without access to the underlying Excel workbook.

## Deployment and rollback

6.2 specifies the sign-off matrix and rollback behaviour for each environment.

Deployment sign-off and rollback.

| Env | Sign-off | Rollback | Notes |
| --- | --- | --- | --- |
| DEV | AI Engineer | force-push | Latest green only. |
| UAT | Process Owner | blue/green | HK workbook reproduces on each deploy. |
| PROD | Head of Africa GFS | blue/green | New ruleset runs parallel to manual for one close cycle before switchover. |

## Training and change management

The 20–25 FTEs currently executing the process are trained as exception handlers and rule reviewers. The operating model shifts from analyst produces commentary to analyst accepts, edits, or rejects a draft. Accept/edit telemetry is used to retrain the draft-generation prompts once per quarter.

## Traceability matrix

6.3 links every numbered process step from TB-REQ-001 to the workflow states and controls that realise it.

Process step traceability.

| Step | Name | Priority | Realised by |
| --- | --- | --- | --- |
| TB-STEP-001 | Roll Forward Prior Month File | medium | ROLL_FORWARD |
| TB-STEP-002 | Download PSGL, update master data | high | DOWNLOAD_PSGL, UPDATE_ACCOUNTS_MASTER, UPDATE_PARAMETERS (EUC-001) |
| TB-STEP-003 | Extract Trial Balance | critical | EXTRACT_TB (EUC-001) |
| TB-STEP-004 | Calculate and filter variances | critical | UPDATE_TB_DETAILS, CALCULATE_VARIANCE, FILTER_VARIANCES, DP-001 (EUC-002) |
| TB-STEP-005 | Seek and update commentaries | critical | SEEK_COMMENTARIES through UPDATE_VARIANCE_COMMENTARIES |
| TB-STEP-006 | Journal posting and investigation | high | DP-002, SEND_JOURNAL_REQUEST, DP-003, CHECK_ENTRIES_STATUS |
| TB-STEP-007 | Track entries and risk assessment | high | DP-004, TRACK_ENTRIES, UPDATE_RISK, DP-005, CATEGORIZE_UNEXPLAINED |
| TB-STEP-008 | Prepare summary and internal review | critical | PREPARE_SUMMARY through SEND_FORTM (EUC-003) |

# References

This appendix lists every file that backs a normative statement in the specification. Paths are relative to the repository root. SHA-256 hashes are taken from structured/corpus.json and are the ground truth for the provenance check of 2.

## Source documents

| Short name | Path | SHA-256 (prefix) |
| --- | --- | --- |
| Short name | Path | SHA-256 (prefix) |
| TB GLO control narrative |  | 71a4524b9ec7… |
| TB Business Case |  | 32744df8ea13… |
| BSS RA Business Case |  | dab433cecf59… |
| DOI for TB Process |  | b9d52d365b6b… |
| HKG TB Workbook (Nov’25) |  | 69f5da1f4c71… |
| HKG PL Workbook (Nov’25) |  | 47716e8c107b… |

## Derived text

Extracted text for each source document lives at extracted-text/. The Word and PDF files are converted to Markdown; the macro-enabled workbooks produce CSV samples (one per book) that are sufficient to seed downstream joins without carrying the macro payload. Extraction uses pandoc for .docx, pdftotext -layout for born-digital PDFs, and a small Python pipeline for the .xlsm sheets.

## Structured records

All of the following are JSON records validated by structured/validate.py.

| Type | Path |
| --- | --- |
| Workflow |  |
| Control |  |
| Control |  |
| Control |  |
| Decision point |  |
| Decision point |  |
| Decision point |  |
| Decision point |  |
| Decision point |  |
| Requirement |  |
| KPI collection |  |
| Glossary |  |
| Data product |  |
| Index |  |
| Enumerations |  |

## Tools

| Tool | Purpose |
| --- | --- |
| pandoc | .docx → Markdown. |
| pdftotext -layout | Text extraction from the GLO control PDF. |
| Python + openpyxl | Sample rows out of .xlsm workbooks. |
| jq | Query and cross-check corpus.json. |
| jsonschema / referencing (Python) | Offline schema validation with a local registry. |
| xelatex / tectonic | Build this document. |

## Minimal corpus excerpt

The entire corpus is in-tree under . For readers without access to the Git repository, [lst:corpus-excerpt] reproduces the first three items of structured/corpus.json verbatim.

{ "schema_version": "1.0", "items": [ { "id": "tb-glo-control-operation", "type": "control_narrative", "country": "GLO", "language": "en", "sha256": "71a4524b9ec7c6701a7137579ef6c8730eb53fcde2fe5a50515a4b870b560afc", "source_path": "docs/tb/source/Operation of Month End Close Controls ...GLO (1).pdf", "text_path": "docs/tb/extracted-text/bpmn-tb-review-glo.md", "structured_path": "docs/tb/structured/workflows/tb-review-glo.json" }, { "id": "tb-business-case", "type": "business_case", "country": "GLO", "language": "en", "sha256": "32744df8ea13f12a36f6117f18874e578c627be6fbc3c48d2f73d32dcfa0c689", "source_path": "docs/tb/source/Business case - Trial Balance (2).doc", "text_path": "docs/tb/extracted-text/business-case-trial-balance.md", "structured_path": "docs/tb/structured/requirements/tb-business-requirements.json" }, { "id": "bss-ra-business-case", "type": "business_case", "country": "GLO", "language": "en", "sha256": "dab433cecf598b908d070e2ebfd6f285565b7b3e1102cd2496e639dee1d0c28c", "source_path": "docs/tb/source/Business case - BSS Risk Assessment (2).doc" } ] }

## Out-of-scope assets

The BSS Risk Assessment business case () is kept in the corpus for terminology alignment but is out of scope for this specification; it is covered by a sibling business case with its own lifecycle.

# Human Review Dashboard Specification

This chapter specifies the human-in-the-loop review interface, addressing the review finding that “human-in-the-loop is still a black box.” The specification applies to both Trial Balance review and Arabic AP workflows.

## Overview

The review dashboard provides a unified interface for human reviewers to:

- View items queued for review (from AI-generated outputs requiring human validation)

- Accept, edit, or reject AI-produced content

- Track review metrics and team performance

- Generate audit trails for compliance

## Interface requirements

### Queue view

The queue view displays all items pending human review.

Queue view required fields.

| Field | Type | Description |
| --- | --- | --- |
| item_id | string | Unique identifier for the review item |
| priority | enum | CRITICAL, HIGH, NORMAL, LOW |
| source_domain | enum | TB, ARABIC, SIMULA |
| queued_at | datetime | When item entered queue |
| due_by | datetime | SLA deadline |
| ai_confidence | float | AI confidence score (0–1) |
| estimated_time | duration | Estimated review time |
| assigned_to | string? | Assigned reviewer (if any) |
| status | enum | PENDING, IN_PROGRESS, COMPLETED |

#### Sorting and filtering

The queue must support:

- Sort by priority (default), due date, confidence, queued time

- Filter by domain, priority, status, assigned reviewer

- Search by item ID or related entity (invoice number, account code)

#### Bulk operations

For efficiency, the queue must support:

- Bulk assignment to reviewer

- Bulk priority change

- Bulk re-queue (return to pool)

### Review view

The review view presents a single item for detailed examination.

Conceptual wireframe for review view layout.

#### Required components

- Source panel: Display original input (scanned image, OCR text, TB extract)

- AI output panel: Display AI-generated content with field-level confidence indicators

- Comparison highlights: Visual diff between source and extraction

- Action buttons: Accept, Edit, Reject, Escalate, Skip

- Comment field: Free-text for reviewer notes

- History panel: Previous review actions on this item

#### Field-level editing

When reviewer selects “Edit”:

- Each extracted field becomes editable

- Original AI value shown alongside edit field

- Change tracking records before/after values

- Validation runs on edited values before save

### Analytics view

The analytics view provides management visibility into review operations.

Required analytics metrics.

| Metric | Aggregation | Purpose |
| --- | --- | --- |
| Daily throughput | Count by day | Volume tracking |
| Average review time | Mean, p50, p95 | Efficiency monitoring |
| Acceptance rate | Percentage | AI quality indicator |
| Edit rate by field | Percentage per field | Field-specific quality |
| SLA compliance | Percentage on-time | Operational health |
| Reviewer performance | By reviewer | Workload balancing |
| Escalation rate | Percentage | Training needs indicator |

## User workflow specification

### Standard review flow

- Reviewer logs in and views queue (filtered by assignment or domain)

- Reviewer claims or is assigned an item

- System displays review view with source and AI output

- Reviewer examines content and selects action:

  - Accept: AI output is correct, proceed to next step

  - Edit: Make corrections, then accept

  - Reject: AI output is fundamentally wrong, return for reprocessing

  - Escalate: Beyond reviewer authority, route to supervisor

- System records decision with timestamp and reviewer ID

- Item moves to next workflow stage or back to queue

### Escalation flow

if item.amount > reviewer.doa_limit:
escalate_to = reviewer.supervisor
elif item.ai_confidence < 0.3:
escalate_to = domain_expert
elif item.has_flag("regulatory_review"):
escalate_to = compliance_team
else:
escalate_to = team_lead

## SLA specification

Review SLA targets by priority.

| Priority | Target | Definition |
| --- | --- | --- |
| CRITICAL | 4 hours | Regulatory deadline or high-value (>$1M) |
| HIGH | 24 hours | Month-end close items |
| NORMAL | 48 hours | Standard processing |
| LOW | 72 hours | Training data or non-urgent |

SLA countdown must:

- Exclude non-business hours (configurable by region)

- Pause when item is actively being reviewed

- Trigger alerts at 75% and 90% of time elapsed

## Audit trail specification

Every user action must be logged to the audit trail.

### Required audit events

Audit events to be captured.

| Event | Captured Data |
| --- | --- |
| ITEM_QUEUED | item_id, source, queued_by, timestamp |
| ITEM_CLAIMED | item_id, reviewer_id, timestamp |
| REVIEW_STARTED | item_id, reviewer_id, timestamp |
| FIELD_EDITED | item_id, field_name, old_value, new_value, reviewer_id |
| DECISION_MADE | item_id, decision (accept/reject/escalate), reviewer_id, comment |
| ITEM_ESCALATED | item_id, from_reviewer, to_reviewer, reason |
| REVIEW_COMPLETED | item_id, final_decision, duration, reviewer_id |

### Retention and access

- Audit logs retained for 7 years (regulatory requirement)

- Stored in append-only table REVIEW_AUDIT_LOG

- Read access: Reviewers (own records), Managers (team), Auditors (all)

- Write access: System only (no manual edits permitted)

## Accessibility requirements

The dashboard must comply with WCAG 2.1 Level AA:

- Keyboard navigation for all functions

- Screen reader compatibility (ARIA labels)

- Minimum contrast ratio 4.5:1 for text

- Focus indicators visible on all interactive elements

- No time-limited actions without extension option

## Reviewer training requirements

### Certification program

Reviewer certification requirements by domain.

| Domain | Modules | Validity |
| --- | --- | --- |
| Arabic AP | VAT Basics, Invoice Structure, AI Review | 12 months |
| Trial Balance | GL Basics, Variance Analysis, Commentary Review | 12 months |
| Cross-domain | Dashboard Navigation, Escalation Procedures | 24 months |

### Competency assessment

- Practical test with 20 known-answer items

- Passing score: 85%

- Failed items reviewed with trainer

- Re-test permitted after 7-day waiting period

## Inter-rater agreement

To ensure consistency, monthly measurement of inter-rater agreement is required.

- Metric: Cohen’s Kappa

- Target: κ>0.8 (substantial agreement)

- Sample size: 50 items reviewed by multiple reviewers

- Action if below target: Training refresh, guideline clarification

## API specification

### Authentication and authorization

All endpoints enforce OAuth 2.0 bearer-token authentication, with tokens issued by the SAP IAS (Identity Authentication Service) tenant configured for the Finance estate. Requests without a valid Authorization: Bearer <token> header MUST be rejected with HTTP 401. The reviewer identity is derived from the token’s sub claim; the reviewer_id request body field is removed from all endpoints — servers that see it MUST ignore the client-supplied value and use the token subject instead (rationale: client-supplied reviewer_id was trivially spoofable). Role-based access control is enforced via the following scopes embedded in the token:

OAuth scopes for dashboard API.

| Scope | Grants | Typical role |
| --- | --- | --- |
| review.queue.read | GET /queue, GET /items/{id} | Any signed-in reviewer |
| review.item.claim | POST /items/{id}/claim | Reviewer |
| review.item.decide | POST /items/{id}/decision | Reviewer (claimant only) |
| review.escalate | escalate action in decision body | Senior reviewer / manager |
| review.analytics.read | GET /analytics | Manager, controller |
| review.admin | change queue assignments, reopen audit items | Dashboard admin |

Additional constraints:

- Claim-to-decide ownership: POST /items/{id}/decision MUST verify the token subject equals the current claimant. Otherwise return 403.

- Rate limits: 600 req/min per subject, 60 burst; exceeded limits return 429 with Retry-After.

- Audit: every authenticated request writes an immutable row to (8.5) including sub, IP, and user-agent.

- Break-glass: service-to-service calls (e.g. nightly exports) use mTLS with a short-lived client credentials grant; they MUST NOT issue decision calls.

### REST endpoints

Authorization: Bearer <jwt>     # required on every endpoint below

GET    /api/v1/review/queue
?domain={tb|arabic}&status={pending|in_progress}
&priority={critical|high|normal|low}
&assigned_to={me|user-id|*}    # "me" resolves to token sub

GET    /api/v1/review/items/{item_id}

POST   /api/v1/review/items/{item_id}/claim
# no body -- claimant is the token subject

POST   /api/v1/review/items/{item_id}/decision
Body: {
"decision": "accept|reject|escalate",
"edits": { "field": "new_value", ... },
"comment": "..."
}
# actor is the token subject; 403 if not the claimant

GET    /api/v1/review/analytics
?start_date={date}&end_date={date}&domain={...}
# requires review.analytics.read scope

## Implementation checklist

- Queue view with all required fields and filters

- Review view with source/AI side-by-side display

- Field-level editing with change tracking

- All four action buttons functional (Accept/Edit/Reject/Escalate)

- Audit trail logging all events in 8.4

- Analytics dashboard with metrics from 8.2

- SLA countdown with business hours support

- WCAG 2.1 AA compliance verified

- REST API endpoints implemented and documented

- OAuth 2.0 authentication and scope enforcement (8.9.1) verified in integration tests

- Integration tests with mock review scenarios

# Testing Specification

This chapter specifies the testing requirements for the Trial Balance review pipeline, including test cases, coverage targets, and CI/CD integration.

## Test coverage requirements

Trial Balance test coverage targets.

| Component | Line % | Branch % | Notes |
| --- | --- | --- | --- |
| Variance calculator | 90 | 85 | Financial accuracy critical |
| Anomaly detector | 85 | 80 | Statistical methods |
| Materiality engine | 90 | 85 | Critical path |
| Commentary generator | 80 | 70 | LLM-dependent |
| Overall minimum | 85 | 75 | Enforced in CI |

## Test fixtures

Fixtures are located in tests/fixtures/tb/.

### TB extract fixtures

Required TB extract fixture categories.

| Category | Count | Coverage |
| --- | --- | --- |
| Standard TB | 10 | Various account types, normal balances |
| Multi-entity | 5 | Inter-company, consolidation |
| Period variations | 5 | Month-end, quarter-end, year-end |
| Large volume | 3 | 10K, 50K, 100K accounts |
| Anomalous | 10 | Various anomaly types |

### Variance fixtures

Each variance fixture must cover:

- Normal variance (within materiality threshold)

- Material variance (exceeds threshold, no anomaly)

- Spike anomaly (period-over-period >3σ)

- Sign flip (balance sign reversal)

- New account (appearing for first time)

- Stale balance (unchanged >6 months)

## Unit test cases

### Variance detection

| ID | Priority | Description |
| --- | --- | --- |
| TB-VAR-001 | P1 | Calculate period-over-period variance |
| TB-VAR-002 | P1 | Apply materiality threshold correctly |
| TB-VAR-003 | P1 | Detect spike anomaly (>3σ) |
| TB-VAR-004 | P1 | Detect sign flip anomaly |
| TB-VAR-005 | P2 | Detect new account anomaly |
| TB-VAR-006 | P2 | Detect stale balance anomaly |
| TB-VAR-007 | P2 | Handle missing prior period data |
| TB-VAR-008 | P3 | Handle multi-currency accounts |
| TB-VAR-009 | P3 | Handle inter-company eliminations |
| TB-VAR-010 | P3 | Apply MAD fallback when normality fails |

### Materiality threshold

| ID | Priority | Description |
| --- | --- | --- |
| TB-MAT-001 | P1 | Calculate hybrid percentile threshold |
| TB-MAT-002 | P1 | Apply rolling average smoothing |
| TB-MAT-003 | P1 | Respect minimum threshold floor |
| TB-MAT-004 | P2 | Handle insufficient historical data |
| TB-MAT-005 | P2 | Apply entity-specific override |

### Robust statistics

| ID | Priority | Description |
| --- | --- | --- |
| TB-STAT-001 | P1 | Calculate MAD correctly |
| TB-STAT-002 | P1 | Detect non-normality via Shapiro-Wilk |
| TB-STAT-003 | P2 | Fallback to MAD when non-normal |
| TB-STAT-004 | P2 | IQR-based threshold calculation |
| TB-STAT-005 | P3 | Percentile-based threshold |

## Integration test suite

pytest tests/integration/tb/ -v --tb=short

Expected duration: 10 minutes.

### End-to-end scenarios

- Happy path: TB extract → variance calculation → anomaly detection → commentary generation

- Anomaly review: Detected anomaly triggers human review queue

- Multi-entity: Process 234 entities with correct parameters

- Historical trend: 12-month historical analysis

## Performance benchmarks

Trial Balance performance targets.

| Operation | p95 Target | Throughput | Notes |
| --- | --- | --- | --- |
| Variance calculation | 1,000 ms | 10/sec | Per entity |
| Anomaly detection | 500 ms | 100/sec | Per account |
| Commentary generation | 5,000 ms | 50/hr | LLM-dependent |
| Full entity review | 30,000 ms | 100/hr | All accounts |

## Data quality tests

| Test | Description |
| --- | --- |
| TB-DQ-001 | Validate TB balances sum to zero (balanced) |
| TB-DQ-002 | Validate account codes match chart of accounts |
| TB-DQ-003 | Validate currency codes are valid ISO 4217 |
| TB-DQ-004 | Validate period dates are consistent |

## CI/CD integration

tb-tests:
runs-on: ubuntu-latest
steps:
- uses: actions/checkout@v4
- name: Run TB tests
run: |
pytest tests/unit/tb/ -v --cov=src/tb
pytest tests/integration/tb/ -v
- name: Check coverage
run: |
coverage report --fail-under=85

## Acceptance criteria

Tests pass when:

- All P1 test cases pass (100%)

- P2 test cases pass (≥95%)

- P3 test cases pass (≥90%)

- Line coverage ≥85%

- Variance calculations accurate to 2 decimal places

- All statistical methods validated against reference implementations

# Future Work: ML-Based Anomaly Detection

This chapter documents the roadmap for transitioning from the current statistical anomaly detection methods (3σ thresholds, MAD, percentile-based rules) to machine learning-based approaches.

Note: The current implementation uses statistical process control techniques. The term “ML-based” has been removed from the main specification to accurately reflect the current state. This chapter describes v2.0 plans.

## Current state: Statistical detection

The v1.0 implementation uses four statistical checks (see Chapter 3):

- Period spike detection (>3σ from 12-month rolling mean)

- Sign flip detection (balance sign reversal)

- New account detection (no prior history)

- Stale balance detection (unchanged >6 months)

These methods are effective for known anomaly patterns but have limitations:

- Cannot learn new anomaly patterns from historical data

- Require manual threshold tuning per entity

- Assume statistical stationarity (violated during restructuring)

- Cannot capture multi-variate correlations

## v2.0 roadmap: Machine learning approaches

### Isolation Forest

Isolation Forest specification.

| Attribute | Value |
| --- | --- |
| Algorithm | Isolation Forest (scikit-learn) |
| Input features | 12-month balance history, variance ratios, sign changes |
| Training data | 2 years historical TB data per entity |
| Contamination parameter | 0.05 (5% expected anomaly rate) |
| Number of estimators | 100 trees |
| Retraining frequency | Quarterly |

### Autoencoder

Autoencoder specification.

| Attribute | Value |
| --- | --- |
| Architecture | Dense autoencoder (128-64-32-64-128) |
| Input features | Normalized balance vectors (12 months) |
| Training data | 2 years historical TB data, anomalies removed |
| Loss function | Mean squared error |
| Anomaly threshold | Reconstruction error > 95th percentile |
| Retraining frequency | Monthly |

### Time-series forecasting

For accounts with seasonal patterns:

- Prophet model for trend + seasonality decomposition

- Anomaly = actual deviates from forecast >2σ

- Requires ≥24 months history

## Transition plan

### Phase 1: Shadow mode (Months 1–3)

- Deploy ML models alongside statistical checks

- Log ML predictions without surfacing to users

- Compare ML vs. statistical detection rates

- Measure precision/recall on human-labelled anomalies

### Phase 2: Hybrid mode (Months 4–6)

- Use statistical checks as primary

- Add ML-detected anomalies as “additional flags”

- Collect user feedback on ML-only detections

- Tune thresholds based on feedback

### Phase 3: ML primary (Month 7+)

- Switch to ML as primary detection

- Keep statistical checks as fallback

- Establish continuous monitoring of model drift

- Quarterly model retraining and validation

## Success criteria

The transition is complete when:

- ML precision ≥ 85% (verified anomalies / flagged anomalies)

- ML recall ≥ 90% (detected anomalies / actual anomalies)

- False positive rate ≤ 10%

- Human review load reduced by ≥ 20%

- Model retraining automated and validated

## Data requirements

Training data requirements for ML models.

| Data Type | Volume | Source |
| --- | --- | --- |
| Historical TB extracts | 24 months | SAP archives |
| Labelled anomalies | 500+ per entity type | Human review logs |
| Seasonal patterns | 36 months | For Prophet model |
| Entity metadata | All 234 entities | Master data |

## Timeline

ML transition timeline (conditional, not committed).

| Milestone | Target window | Gating dependencies |
| --- | --- | --- |
| Data collection complete | Q3–Q4 2026 | Historical data extraction; labelled anomaly backlog ≥500/entity type |
| Isolation Forest prototype | Q1 2027 | Data collection and 2+ quarters of dashboard audit trail (for labels) |
| Shadow mode deployment | Q2 2027 | Prototype passes offline validation on held-out set |
| Hybrid mode pilot (HKG only) | Q3 2027 | Shadow mode shows ≥90% agreement with statistical checks on true positives |
| ML primary (limited rollout) | Q4 2027–Q1 2028 | Hybrid success on HKG + 2 additional LEs |
| Full production | Q2–Q4 2028 | All onboarded entities validated (paced by LE onboarding in 4.9.1) |

##### Schedule realism.

The dates in Table 10.1 are target windows, not committed dates. The v1.0 implementation has no ML model today and no labelled anomaly corpus; the earliest honest shadow-mode deployment is therefore gated on accumulating ≥2 quarters of production dashboard decisions (start of the corpus coincides with v1.0 go-live). Each milestone’s entry is a target; missing a target by one quarter does not block the v1.0 programme and does not downgrade the v1.0 statistical methods. The programme management office reviews this table quarterly and revises windows based on: (a) labelled corpus volume, (b) LE onboarding pace (4.9.1), and (c) controller feedback on statistical detection false-positive rate. A formal decision to commit to shadow-mode deployment is taken by the TB programme board one quarter before the target.

# Project Roadmap

## Scope of this chapter

This chapter is the roadmap for the Trial Balance review and AI augmentation project. It is a project-level artefact, not a programme plan. Other SAP OSS Finance projects (Simula, Arabic AP, Regulations) run on the same platform, workspaces, and backends, but each owns its own roadmap, business case, and go/no-go decision. This chapter adopts the MoSCoW prioritisation and sequence-based critical path that the four projects share so that artefacts can be compared at a glance; it does not assert coupling between their go-live moments.

##### Sequence, not dates.

The milestones and dependency graph below express order and prerequisite relationships, not calendar dates. This is deliberate. Implementation teams must know what depends on what, and where the schedule can absorb slippage (the Should/Could items); a date column would harden targets into commitments they were never meant to be. Dates, when set, live in the project steering packet and the ticketing system, not in this specification.

## MoSCoW classification

Every milestone below carries one of four priorities. The mapping is contractual: a milestone’s priority determines what happens when it is dropped, de-scoped, or slips.

MoSCoW prioritisation (shared across the four SAP OSS Finance projects).

| Priority | Meaning | Allowance |
| --- | --- | --- |
| Must (M) | Non-negotiable for v1.0. Without this milestone, the release does not ship. | None. Missing a Must halts the release; see the kill-switch in 11.5. |
| Should (S) | Important but not vital. Ship without it only with sponsor sign-off; document the deviation in the business-case refresh. | May slip by one rollout wave; two consecutive slips escalate to GFAIC. |
| Could (C) | Desirable enhancement. Included if Must and Should items are on track. | May be dropped to v1.1 at project steering’s discretion. |
| Won’t (W) | Explicitly out of v1.0 scope. Listed so the boundary is legible. | Not eligible for v1.0 planning at all. |

The critical path of this project is the chain of Must items in 11.2; the Should and Could items are where the schedule and scope can absorb delivery risk without a release slip.

## Dependency graph

Trial Balance dependency graph. Amber nodes are Must (critical path); blue are Should (allowance); dotted green are Could (discretionary). Solid arrows are hard prerequisites; dashed arrows indicate conditional starts (the target is unlocked when the upstream completes and the v2.0 trigger fires).

## Project milestones

Trial Balance v1.0 project milestones in dependency order. Priority: M=Must (critical path), S=Should, C=Could, W=Won’t.

| ID | Prereq | Pri. | Ticket | Milestone |
| --- | --- | --- | --- | --- |
| M01 | — | M | TB-ENG-001 | Dashboard shell in UAT; all 28 workflow states reachable on the HK fixture. |
| M02 | M01 | M | TB-ENG-002 | Statistical anomaly engine passes the fixtures in 4. |
| M03 | M01 | M | TB-ENG-003 | OAuth 2.0 scopes enforced end-to-end (8.9.1). |
| M04 | M02, M03 | M | REG-INTG-TB-001 | Identity-attribution wiring (reserve/complete) live in UAT. |
| M05 | M04 | M | TB-BETA-001 | Beta cycle: HK LE only, AI parallel to manual, no business users yet. |
| M06 | M05 | M | TB-PARALLEL-001 | Beta parallel-run gate passes. |
| M07 | M06 | M | TB-GA-001 | GA sign-off by Head of Africa GFS; HK goes live. |
| M08 | M07 | M | TB-BC-REFRESH | Business-case refresh and compliance attestation (first cycle after GA; then annual). |
| S01 | M07 | S | TB-WAVE-002 | Rollout wave 2: three further LEs onboarded via entity-params (4.9.1). |
| S02 | S01 | S | TB-WAVE-003 | Rollout wave 3: cumulative 12 LEs live. |
| S03 | S02 | S | TB-WAVE-N | Subsequent waves through full 234-LE coverage (repeated application of the onboarding runbook). |
| C01 | M07 + v2.0 trigger | C | TB-V2-KICKOFF | v2.0 ML anomaly programme kickoff (Chapter 10). |
| C02 | M07 | C | TB-COMMENTARY-TUNE | Quarterly commentary-prompt retraining from accept/edit telemetry. |
| W01 | — | W | TB-V1-ML | ML-based anomaly detection is not in v1.0 scope (see 10). |
| W02 | — | W | TB-V1-FULL-234 | Full 234-LE rollout is not in v1.0 scope; scope for v1.0 ends at wave 3. |

The Must chain (M01 → M02/M03 → M04 → M05 → M06 → M07 → M08) is the critical path. The Should items (S01–S03) are the primary schedule allowance: if Must items run hot, rollout waves can slip without affecting v1.0 sign-off. The Could items are the scope allowance: they may be cut to v1.1 without renegotiation.

## Launch tiers and exit gates

The project walks the four-tier ladder shared across SAP OSS Finance projects. A tier is exited only when the named exit gate is satisfied; slippage requires sponsor sign-off.

Trial Balance launch tiers. The exit gate defines the MoSCoW items that must be closed to exit the tier.

| Tier | Scope | Exit gate (references MoSCoW IDs) |
| --- | --- | --- |
| Alpha | Engineering only, DEV + UAT environments, no business users. | M01, M02, M03 closed; all acceptance criteria in 6 pass on the HK golden fixture; reproducibility of the variance engine confirmed on two consecutive runs. |
| Beta | One LE (Hong Kong), parallel to the manual process. | M04, M05, M06 closed; parallel-run comparison meets thresholds for one full cycle; no open SEV1/SEV2; audit coverage = 100 % of in-scope actions. |
| GA (limited) | Three LEs (HK plus wave 2). | M07 closed; Beta gate sustained for two consecutive cycles; S01 closed; entity-params onboarding runbook exercised end-to-end; kill-switch green. |
| Full rollout | All LEs in scope for v1.0 (through wave 3). | S02 closed; two quarterly reviews sustained; M08 complete; business-case refresh complete; EUC retirement plan (1.8) at “dashboard authoritative” for all three EUCs. |

## Kill-switch conditions

The kill-switch is a pre-committed rulebook: a tripped condition enters the action column without further debate. GFAIC and sponsor are notified within 24 hours. The conditions are evaluated continuously (on every cycle) and do not carry dates.

Trial Balance kill-switch.

| Condition | Evaluation | Action |
| --- | --- | --- |
| Parallel-run disagreement rate > 10 % on three consecutive cycles | per cycle | Abandon v1.0; fall back to manual; re-scope v1.1. |
| Cycle time from extract_tb to send_fortm > manual baseline for two cycles | per cycle | Redesign: halt rollout, fix latency, re-enter Beta. |
| Accept-without-edit rate of AI commentary < 40 % for two cycles | per cycle | Redesign prompt layer; commentary drafts gated behind a feature flag. |
| Audit-coverage gap (missed reserve/complete pair) detected in production | continuous | Pause GA onboarding; incident-review before next wave. |
| Any MAS MGF finding attributable to TB specifically | continuous | Halt rollout; remediate before next wave. |
| Shared-platform dependency in 11.5 declared red by its owner project | continuous | Pause downstream Must; re-plan at next steering. |

## Shared-platform dependencies

This project depends on four shared-platform components. Each is owned by a sibling project (Regulations) or by shared infra, and is tracked here only as a dependency, not a commitment this project can unilaterally adjust. Sequence is expressed in terms of the Must item that first consumes the dependency, not in calendar time.

Shared-platform dependencies.

| Component | Owner | First consumed by | Impact if late |
| --- | --- | --- | --- |
| Audit service (reserve/complete, immutable storage) | Regulations project | M04 (REG-INTG-TB-001) | No Beta gate possible without this; TB GA slips in lockstep with the audit service. |
| Unified schema registry () | Shared infra | M01 | Already migration.status=complete; no remaining risk. |
| vLLM hosting (vllm-only policy) | Shared platform | M02 | Graceful-degradation ladder defined in the Regulations spec provides fallback; slip tolerable. |
| Review dashboard infra (SAPUI5 + BTP destination) | Shared platform | M01 | Degrade to read-only evidence mirror on Shared Drive; EUC retirement timeline reopens. |

Shared-platform dependencies are surfaced at monthly steering. If any upstream owner declares amber or red on a component in 11.5, the affected downstream Must milestone is re-planned at the following steering.

## Governance and business-case cadence

##### Project governance.

The Trial Balance project reports monthly to a project steering (Process Owner, Head of Africa GFS, AI Engineer) and quarterly to the cross-project GFAIC (6). Monthly steering accepts or rejects amber/red signals on Must items; GFAIC reviews compliance posture and any cross-project dependencies.

##### Business-case refresh (M08).

The 2025-12-14 business case that authorises this project is refreshed on the following rhythm:

- Mandatory refresh: at the first cycle after GA, and annually thereafter (ticket TB-BC-REFRESH, priority M in 11.2). Refresh packet includes volume assumptions, unit economics, FTE leverage realised vs. forecast, and a deviation statement against the 2025-12-14 baseline.

- Trigger-based refresh: any of

  - LE count in scope changes by ≥ 20 % from forecast (either direction);

  - per-cycle run cost changes by ≥ 30 % (vLLM licensing, GPU price, variance-engine throughput);

  - new regulatory obligation materially affecting scope (e.g. new MAS MGF pillar, additional jurisdiction);

  - any kill-switch in 11.4 is tripped.

- Owner: business sponsor (TB-REQ-001 author, S. Badrinath, or delegate). Approval routed through the project steering and filed at .

# Agent Implementation Instructions

## Purpose and audience

This chapter is the self-contained, intent-based instruction set for implementing the Trial Balance review domain inside the unified SAP OSS platform. It is written for LLM-driven and human implementation agents who will extend existing services to realise the specification. It assumes only this PDF; every platform decision, integration contract, and governance obligation the TB workstream depends on is restated here so that no companion document is required. Existing chapters 1–11 remain the normative source for the TB domain itself; this chapter tells future agents how to build what those chapters describe, where to put it in the codebase, and how it plugs into the wider platform.

## Rules of Engagement for AI Agents

To ensure safety and architectural integrity, all implementation agents must adhere to the following Prime Directives:

- Credential Protection. Never log, print, or commit secrets. Use the .secrets.example pattern for all new integrations.

- Context Efficiency. Prioritize surgical edits. Request only the minimum required file ranges to satisfy the task intent.

- Test-Driven Implementation. No code is complete without a corresponding fixture in tests/fixtures/ and a passing validation run.

- Self-Correction. If a schema validation fails, the agent must diagnose the root cause (hallucination vs. schema drift) before re-attempting implementation.

## Platform Overview — One Codebase, One Instance

### Integration Stance

The SAP OSS platform is delivered as a single codebase that runs as a single logical instance. All cross-cutting concerns are hosted by existing services.

One Codebase, One Instance To minimize integration latency and eliminate distributed-system failure modes (e.g., partial partitions), we mandate a single logical instance. All cross-domain orchestration happens via the MCP Gateway layer.

### Platform Integration Map

Cross-domain interaction and unified data flow map. Detailed governance logic is defined in [reg:ch:mgf].

## Transactional Sequence Diagrams

Implementation agents must adhere to the temporal logic defined below. Every cross-domain request MUST be brokered by the Regulations Wrapper.

### Universal Governance Handshake

This sequence applies to all platform service calls.

Standard platform handshake for governed tool execution. Audit schemas are detailed in [reg:ch:identity].

### Arabic AP Golden Path

Temporal flow for invoice processing with Arabic context.

Arabic AP sequence: Scanned PDF to Release. VAT rules are specified in [ar:ch:vat].

## Compute and Resource Alignment

AI algorithms are calibrated for the reference infrastructure established in the domain chapters:

Infrastructure Reference Profiles.

| Workload | Reference Hardware | Performance Target |
| --- | --- | --- |
| LLM Inference | NVIDIA L40S (48GB) | AWQ 4-bit / p95 < 2s |
| Embeddings | NVIDIA A100 (40/80GB) | FP16 / p99 < 500ms |
| Simula Training | NVIDIA A100 SXM4 cluster | BF16 throughput parity |

## Human-in-the-Loop (HITL) Critical Gates

The following "Four-Eyes" gates are mandatory. AI agents must implement the "Awaiting Sign-off" state for these actions:

- VAT Release: No invoice marked as hold can be released without human review (see [ar:ch:ap]).

- Anomaly Override: Statistical outliers (3σ) cannot be dismissed by AI; only "Confirmed" or "Triaged" by human (see [tb:ch:controls]).

- Journal Posting: Agents may draft journal entries, but only the Financial Controller persona can commit to S/4HANA (see [tb:ch:controls-engine]).

## Registry Integrity & Live Status

Before initiating any schema-dependent task, implementation agents must verify the live status of the Unified Schema Registry (see [sim:chap:schema]).

Registry First If docs/schema/registry.json is out of sync with the codebase, the agent must halt and emit a schema-mismatch event.

## Master Implementation Manifest (Union)

Implementation runs in three waves across the entire platform.

### Wave 1 — Foundations

- Simula: Implement HANA schema extraction pipeline (MCP discovery). See [sim:chap:extraction].

- Regulations: Implement MAS MGF Pillar 1 logic (Tool allow-list). See [reg:ch:mgf].

- Arabic: Implement Invoice Intake & OCR Gateway. See [ar:ch:ai].

- Trial Balance: Implement identity-attribution wiring. See [reg:ch:identity].

### Wave 2 — Core Domain Build-out

- Trial Balance: Implement Controls & Commentary Engine (3σ anomaly logic). See [tb:ch:ai,tb:ch:controls-engine].

- Arabic: Implement multi-country VAT Engine (Saudi, UAE, Bahrain, Oman). See [ar:ch:vat,ar:ch:vat-impl].

- Simula: Implement Taxonomy Generation & Agentic Data Synthesis. See [sim:chap:taxonomy,sim:chap:generator].

- Trial Balance: Realise 28-state BPMN workflow (tb-review-glo). See [tb:ch:workflow].

### Wave 3 — Hardening

- Regulations: Implement Per-Request Identity Attribution. See [reg:ch:identity].

- Trial Balance: Deliver Human Review Dashboard. See [tb:ch:review-dashboard].

- Simula: Deliver test fixtures and testing at 85% coverage. See [sim:ch:test-fixtures,sim:ch:testing].

- Regulations: Wire Emergent-Capability monitoring. See [reg:ch:monitoring].

## Governance Obligations (MAS MGF)

The regulations domain wraps all service calls at runtime. Agents must implement the following hooks in every domain:

- Pillar 1: Tool allow-list enforcement (deny-by-default).

- Pillar 2: Traceability via the identity attribution envelope.

- Pillar 3: Metric emission to the monitoring sink.

Detailed pillar requirements are defined in [reg:ch:mgf].

## FMEA: Failure Mode and Effects Analysis for AI

The following analysis identifies critical AI failure modes within the TB pipeline and their deterministic mitigations.

FMEA for Trial Balance AI Pipeline.

| Failure Mode | Symptom | Impact | Technical Mitigation |
| --- | --- | --- | --- |
| LLM Hallucination | Commentary references accounts not in the input TB. | High (Inaccuracy) | Cross-check extracted accounts against the input TB record. |
| Normality Drift | 3σ fails due to non-normal variance distribution. | Medium (False Neg.) | Fallback to MAD (Median Absolute Deviation) scoring. |
| Prompt Injection | Malicious input triggers unverified journal posting. | Critical (Security) | Deterministic rule-check gate on all POST endpoints. |

## This domain in context

Trial Balance review is the finance close workstream among the four domains. Its primary persona is the Financial Controller, whose working view is the review dashboard surfaced through the shared workspace shell and gated by TB entitlements. The domain’s entry points are the TB extract feed and the upstream AP postings (including those produced by the Arabic domain); its exit points are (a) signed-off commentary records, (b) evidenced controls for the month-end close, and (c) any journal corrections posted back to SAP S/4HANA. Every artefact is validated against the TB-owned schemas in structured/schema/ before it leaves the service. The domain depends on the horizontal regulations wrapper for runtime governance and on Simula for the training corpus used by the anomaly-detection and commentary models described in chapter 3.

## Schema contribution

TB owns the schemas catalogued in chapter 2 and listed in 2.1. The canonical set is the control record (§2.2, fields in 2.2), the decision-point record (§2.3), the workflow record (§2.4, header fields in 2.3), and TB’s own requirement.schema.json. These schemas live under docs/latex/specs/tb/ as normative text and under structured/schema/ as the JSON Schema artefacts consumed at runtime. Registration in the unified registry is additive: each schema is listed in src/intelligence/ai-core-pal/data_products/registry.yaml with its URI, owning domain (tb), security class (confidential), and LLM routing (vllm-only), following the ODPS 4.1 pattern. Simula consumes these schemas directly as inputs to its extraction pipeline; it does not transform them. TB’s requirement.schema.json is a distinct URI from regulations’ requirement.schema.json; the two files are not merged.

## Persona and MCP allow-list

- Persona id: financial-controller.

- Roles: TB ingestion and validation, anomaly triage, commentary drafting and review, control evidencing, close sign-off.

- Entitlements: read/write on the TB control record, decision-point record, and workflow record; advance transitions on the 28 states of tb-review-glo (chapter 5, 5.1); evidence-write on the control enforcement map in 6.1; journal posting on corrected entries (chapter 4).

- UI route: /tb/{tenant}/review on the shared workspace shell; surfaced only to callers whose entitlement set includes financial-controller.

- MCP tool allow-list: tb.ingest, tb.anomaly.detect, tb.commentary.draft, tb.commentary.validate, tb.workflow.advance, tb.control.evidence, tb.journal.post. All other MCP tools are denied by default per MAS MGF pillar 1.

## Implementation tasks for this domain

The tasks below are intent-based: each task states the outcome a future agent must achieve and the location in the existing codebase where the work belongs. None of them contains code; each task binds to the TB chapters that define the required behaviour.

### Task T1 — Controls and commentary engine

Intent. Implement the controls and commentary engine specified in chapter 4, including the decision tree (4.1), the rule format, materiality thresholds, and journal posting.

Why 3-Sigma? We chose 3σ for v1.0 to ensure immediate baseline stability. This statistical floor provides a 99.7% confidence interval for known variance patterns while the ML training set accumulates.

In-scope. Per-rule evaluators for the anomaly checks in  3.1 (3σ, MAD, percentile); materiality-aware commentary generation; deadline-aware investigation routing. Out-of-scope. The v2.0 ML-based anomaly detection explored in chapter 10; that work is reserved for a later release and must remain behind a feature flag. Paths to extend. AI pipeline stages in chapter 3, specifically stage 2 (anomaly detection) and stage 3 (commentary drafting); engine module colocated with the gateway service. Definition of done. Every anomaly check in 3.1 has a callable rule; commentary draft records validate against the TB schema set and carry the evidencing required by chapter 4.

Autonomous Verification (Agent Logic):

// Verify Task T1
{
"test_fixture": "tests/fixtures/tb/golden_sample.json",
"expected_outcome": "anomaly_count == 5",
"validation_command": "pytest src/tb/engine_test.py --verify-rules"
}

Verification. Unit tests for each rule pass; the commentary draft endpoint produces records that pass validation.

### Task T2 — 28-state BPMN workflow

Intent. Realise the tb-review-glo workflow in chapter 5, including all 28 states in 5.1 and the preparation (5.1), analysis (5.2), and sign-off phases. In-scope. State transitions, phase gates, deadline handling, roll-back and park semantics. Out-of-scope. BPMN-driven cross-tenant orchestration; the workflow runs within a single tenant per instance. Paths to extend. Workflow engine hosted in the gateway service; workflow record defined in chapter 2. Definition of done. All 28 states are reachable from a deterministic predecessor; every transition is audit-logged with the persona id; rolling the golden sample through the workflow produces the signed-off close artefact without manual intervention. Verification. Workflow unit tests pass; the review-dashboard chapter (8) queue view surfaces the expected filter counts.

### Task T3 — Review dashboard

Intent. Deliver the human review dashboard specified in chapter 8. In-scope. Queue view with the fields in 8.1, sorting/filtering, bulk operations, review view, commentary composition aids, sign-off flow. Out-of-scope. Mobile layouts; cross-period comparative analytics beyond what chapter 8 lists. Paths to extend. Persona surface within generativeUI/training-webcomponents-ngx; data-fetching hooks that call the TB MCP tools enumerated above. Definition of done. The dashboard renders the queue view, supports the bulk operations listed in the chapter, and writes control-evidence records through the allow-listed MCP tools. Verification. Dashboard component tests pass; the persona entitlement gate returns 403 for non-Financial-Controller callers.

### Task T4 — Controls and acceptance

Intent. Wire the control enforcement map and acceptance criteria in chapter 6, including the EUC evidencing requirement in [sec:controls-eucs]. In-scope. Control-to-state binding per 6.1; risk register mitigations from 6.1; EUC evidencing hooks. Out-of-scope. External SOX reporting system integration. Paths to extend. Control catalogue file referenced in chapter 6; evidence store. Definition of done. Every control fires on its bound states; evidence records are produced; the acceptance criteria checklist in chapter 6 is satisfied. Verification. Running the TB golden sample triggers every control; the evidence report reconciles with the acceptance checklist.

### Task T5 — Testing and coverage

Intent. Deliver the testing specification in chapter 9 at the coverage thresholds in 9.1. In-scope. TB extract fixtures, variance fixtures, unit tests for variance detection and commentary drafting, integration tests through the workflow, regression fixtures. Out-of-scope. Load and performance benchmarking beyond what chapter 9 defines. Paths to extend. Test directory colocated with the TB service code; fixture store used by Simula as training input. Definition of done. Coverage meets the thresholds in 9.1; CI gates block regressions. Verification. make spec-tb remains green; the TB test entry points listed in chapter 9 all run.

## Governance obligations applied to this domain

The regulations domain wraps Trial Balance review at runtime. Four obligations apply without exception; each is stated as a concrete hook in the TB codebase.

- MAS MGF four pillars (see regulations chapter 3 in docs/latex/specs/regulations/chapters/03-mgf-framework.tex). Pillar 1 (assess and bound): every TB MCP tool is declared in the allow-list in §12.13, deny-by-default. Pillar 2 (design and deploy): the pipeline stages in chapter 3 are traceable end-to-end via the per-request identity attribution described below. Pillar 3 (operate and monitor) and pillar 4 (govern and disclose) are satisfied by emitting the evidence records produced by the TB control catalogue (chapter 6) into the shared governance store.

- Identity attribution (regulations chapter 10, 10-identity-attribution.tex). Every MCP call and every workflow transition carries the persona id, agent id, request id, and tenant id. The gateway is the attachment point; TB code propagates the identity envelope without mutating it.

- Emergent-capability monitoring (regulations chapter 8, 08-monitoring-spec.tex). Anomaly detection, commentary drafting, and workflow state transitions are instrumented with the monitoring metrics specified in that chapter; metrics flow to the monitoring sink defined there.

- Conformance tooling (regulations chapter 6, 06-conformance-tooling.tex). The TB service exposes AI Verify 2.0 plug-in hooks and Moonshot CI/CD 1.1.0 benchmark entry points as required by that chapter.

## Cross-spec integration — full detail

### With Arabic AP

Arabic AP produces posted AP records and VAT checklists that feed the TB close. TB consumes them as evidence inputs to its commentary engine, not as schema merges: the Arabic invoice schema and the TB control record remain distinct URIs in the unified registry. Integration point: TB’s ingestion stage calls the Arabic MCP tool invoice.extract-fields with read-only entitlements; the response is validated against invoice.schema.json before TB accepts it.

### With Trial Balance

TB exports the control record, decision-point record, workflow record, and its own requirement.schema.json under structured/schema/ (chapter 2); registers the MCP tools enumerated in §12.13; and applies the four governance hooks in §12.15 to every call it serves. External consumers (Arabic, regulations, Simula) see TB only through these contracts; there are no private back-channels.

### With Regulations

Regulations wraps TB at runtime. Every TB MCP call is brokered through the regulations governance gate, which applies pillars 1–4 of MAS MGF, attaches the identity envelope, and routes emergent-capability metrics to the monitoring store. The TB service code does not call regulations directly; the gateway layer enforces this. Conformance tests defined in regulations chapter 5 (empirical evidence) and chapter 6 (conformance tooling) execute against the TB service as part of the platform CI gate.

### With Simula

Simula consumes TB’s schemas and fixtures as training input. The contract is schema-in, TrainingExample-out: Simula reads the TB schema set and the TB fixture store; it produces TrainingExample records. Simula does not call TB MCP tools at runtime and does not share state with the TB workflow. No cross-domain operational envelope is introduced.

## Wave assignment and sequencing

Implementation runs in three waves.

- Wave 1 — foundations. Unified schema registry entry; persona-gated surface for the Financial Controller; identity attribution envelope flowing through the gateway. Prerequisites: the regulations chapter 10 identity schema must be frozen.

- Wave 2 — TB core build-out. Tasks T1, T2, T3, T4 above. Prerequisites: Wave 1 complete; Simula training fixtures available from Simula Wave 1 (extraction pipeline); Arabic MCP tool invoice.extract-fields reachable.

- Wave 3 — hardening and conformance. Task T5 and full conformance-tooling hook-up. Prerequisites: Wave 2 complete; regulations Wave 2 conformance tooling integrated; monitoring sink live.

TB occupies Wave 2 for its core build-out and Wave 3 for its testing and conformance surfaces.

## Acceptance criteria (platform-wide)

When all four chapter 12 instruction sets are implemented, the platform satisfies the following invariants:

- One instance. A single codebase runs a single logical instance; no domain ships as a separate product.

- Persona-gated surfaces. The four personas each reach a tailored UI on the shared shell; no route, MCP tool, or data product is visible outside its persona’s entitlement set.

- Unified registry. Every schema in use is listed in the ODPS 4.1 registry under its owning domain; validators resolve $refs through the unified registry only.

- No schema merges. The two requirement.schema.json files in TB and regulations remain distinct; no cross-domain composite schemas are produced.

- No cross-domain operational envelope. Runtime orchestration stays within each domain’s service; only Simula consumes other domains’ outputs, and only as training input.

- Governance wraps all three non-regulations domains. Arabic, TB, and Simula service calls pass through the regulations runtime wrapper without exception.

## References

Within-spec references: chapter 1 (overview), chapter 2 (data schema), chapter 3 (AI augmentation pipeline), chapter 4 (controls and commentary engine), chapter 5 (workflow and approval engine), chapter 6 (controls, testing and acceptance), chapter 7 (references), chapter 8 (review dashboard), chapter 9 (testing specification), chapter 10 (future ML work), chapter 11 (project roadmap).

Peer chapter 12 instruction sets for the other three domains (each is self-contained; consult directly when operating in that domain):

- Arabic AP: docs/latex/specs/arabic/chapters/12-implementation-instructions.tex.

- Regulations: docs/latex/specs/regulations/chapters/12-implementation-instructions.tex.

- Simula: docs/latex/specs/simula/chapters/12-implementation-instructions.tex.

Shared platform artefacts:

- ODPS 4.1 registry: src/intelligence/ai-core-pal/data_products/registry.yaml.

- Schema pipeline and resolver: src/intelligence/schema_pipeline/.

- Training pipeline (Simula): src/training/pipeline/.

- Shared workspace shell: generativeUI/training-webcomponents-ngx.

# Global Wave-Dependency Manifest

## Critical Path Visualization (Waves 1–3)

The following chart defines the normative sequencing for implementation agents. A task in a later wave cannot be marked complete until its prerequisites in an earlier wave are validated.

Cross-specification dependency graph: The blueprint for platform rollout.

## Inter-Domain Prerequisite Matrix

Normative Cross-Domain Prerequisites.

| Target Task | Prerequisite | Ref ID | Rationale |
| --- | --- | --- | --- |
| ARA-W1 | REG-W1 (Identity) | REG-IDENTITY-01 | Invoice intake must be audit-traced from Day 1. |
| TB-W2 | SIM-W1 (Extraction) | SIM-EXTRACT-01 | Anomaly detection requires HANA schema metadata. |
| REG-W2 | SIM-W1 (Registry) | SIM-REGISTRY-01 | Governance monitoring relies on the schema registry. |
| ARA-W2 | REG-W2 (Pillar 1) | REG-MGF-P1 | VAT release is an HITL gate governed by MAS Pillar 1. |
| TB-W3 | ARA-W2 (Posted Invoices) | ARA-AP-POST | Review dashboard depends on posted AP data from Arabic domain. |

Dependency Enforcement Implementation agents are strictly forbidden from "Fast-Forwarding" into Wave 2 if Wave 1 critical prerequisites (marked in Gold) are in a gap or partial state.