SAP OSS Committee Submission Pack
Derived from the supporting technical specification in

14 April 2026 ∣Version 1.0 Draft

# Executive Memo

To: AI Safety Review Committee, Architecture Review Board, Information Security, Data Governance, and Operational Risk Committees
From: SAP OSS Technical and Governance Working Draft
Subject: Approval request for a Singapore-aligned AI safety, governance, metrics, and monitoring framework for the SAP OSS repository
Decision required: Approve the framework design and authorise controlled implementation subject to the conditions below

Purpose. This memo requests approval for the governance design needed to bring all AI-enabled workflows in the SAP OSS repository under one measurable control regime before implementation. Approval is requested for the framework, its metrics, its committee gates, and the in-scope use-case register.

Why approval is needed now. The repository already contains multiple AI-enabled surfaces in active development, including chat, approvals, HANA-linked retrieval, OCR, memory, training, deployment, and MCP/LangChain tool orchestration. These do not yet operate under one committee-approved control model. Approval is needed now so implementation uses one shared risk taxonomy, evidence standard, and production gate model.

Regulatory basis. The framework is aligned to current Singapore guidance as of 14 April 2026, including IMDA’s Model AI Governance Framework for Agentic AI, IMDA’s LLM testing starter kit, PDPC AI governance and personal-data guidance, and CSA secure-AI guidance, with the CSA agentic-AI addendum treated as supplementary consultation-stage material.

Scope. Twelve use-case families are in scope across the repository tree, covering chat, governance-mediated UI actions, HANA query and prompt composition, retrieval/vector operations, personal knowledge memory, OCR, data-cleaning workflows, training and model deployment, pipeline orchestration, MCP/LangChain tool use, audit/governance evidence, and local model serving.

Recommended decision. Approve the framework design with staged implementation authority, subject to the following conditions:

- No in-scope use case may move to production until registered and risk-scored.

- All high-risk and critical use cases must satisfy the defined critical controls and quantitative deployment gates.

- A governance evidence plane must be implemented in the existing FastAPI server, audit sink, store, and governance UI before production approval is granted to agentic or model-deployment workflows.

- MCP and tool-executing agent workflows must remain pilot-only until allowlists, delegated identity, and checkpoint controls are implemented.

Approval requested. Approve the control catalogue, metrics, and score-based gate model; approve the attached use-case register as the baseline scope for governance; approve implementation Wave 1 for the central API server, audit sink, persistence, and governance dashboard; and require re-submission for production sign-off once implementation evidence and test results exist.

Residual risk position. The design materially lowers governance risk by requiring named ownership, bounded autonomy, quantitative thresholds, durable audit traces, and incident-response hooks. The principal remaining risk before implementation is the absence of the runtime enforcement and evidence plumbing described in the supporting specification.

# Approval Summary

## What This Pack Approves

This pack seeks committee approval for:

- the Singapore-aligned AI safety and governance framework design;

- the in-scope system surfaces and use-case inventory;

- the risk-scoring model, mandatory metrics, and release gates;

- the implementation direction for the repository control plane; and

- the conditional production posture assigned to each use case.

## What This Pack Does Not Approve

This pack does not by itself approve:

- unrestricted production use of any specific AI workflow;

- legal certification or regulatory endorsement;

- release of critical or high-risk use cases without evidence;

- use of untrusted MCP servers or unbounded agent tool access; or

- model deployment without a post-implementation review.

## Supporting Artefact

The detailed basis document is:

That supporting specification contains the full source hierarchy, control catalogue, formulas, monitoring schema, lifecycle process, and implementation design referenced by this approval pack.

# Requested Committee Decisions

## Primary Decisions

P0.12P0.53P0.20

Decision ID & Decision & Requested Outcome
Decision ID & Decision & Requested Outcome
DEC-01 & Approve the AI safety framework design, control catalogue, and risk model as the governing baseline for in-scope SAP OSS AI workflows. & Approve
DEC-02 & Approve the twelve use-case families in Annex A as the mandatory governance scope for the repository. & Approve
DEC-03 & Approve implementation Wave 1 in the existing FastAPI server, store, audit sink, and governance UI. & Approve with conditions
DEC-04 & Require high-risk and critical use cases to return for production approval with test evidence, metrics, and rollout controls. & Approve
DEC-05 & Keep MCP tool-orchestrating workflows and model-deployment workflows under pilot-only governance until critical controls are implemented. & Approve

## Conditions of Approval

- The implementation must preserve an auditable mapping from each execution to a registered use-case ID.

- The implementation must record enough runtime evidence to compute the mandatory metrics.

- Any material architecture or scope expansion must trigger re-review.

- Any use case involving personal data, external writes, model deployment, or open-ended tool orchestration requires explicit residual-risk owner sign-off before production.

# Approval Recommendation by Use-Case Family

P0.08P0.24P0.12P0.24P0.18

ID & Use Case & Initial Risk Tier & Recommended Committee Posture & Implementation Priority
ID & Use Case & Initial Risk Tier & Recommended Committee Posture & Implementation Priority
UC-01 & OpenAI-compatible chat and prompt-response synthesis & Medium/High & Allow implementation; production conditional on logging, routing governance, and baseline testing. & Wave 1
UC-02 & AI-generated UI actions and approval workflows & High & Allow implementation; production conditional on approval integrity and oversight auditability. & Wave 1
UC-03 & HANA query and data-product prompt composition & High & Allow implementation; production conditional on access controls, read-only guarantees, and leakage testing. & Wave 1
UC-04 & Retrieval, embeddings, and vector-store operations & High & Allow implementation; production conditional on retention, provenance, and leakage controls. & Wave 1
UC-05 & Personal knowledge and durable memory & High & Allow implementation; production conditional on user ownership, retention, and privacy safeguards. & Wave 2
UC-06 & OCR document extraction and translation & High & Allow implementation; production conditional on document sensitivity handling and output QA. & Wave 2
UC-07 & Data-cleaning workflow generation & Medium & Allow implementation; production conditional on recommendation/execution boundary and audit completeness. & Wave 2
UC-08 & Training generation, fine-tuning, and model deployment & Critical & Implementation only after framework plumbing exists; production requires full gate review. & Wave 3
UC-09 & Pipeline orchestration and batch generation & High & Allow implementation; production conditional on alerting, rollback, and operational evidence. & Wave 2
UC-10 & MCP and LangChain tool orchestration & Critical & Pilot only until allowlists, delegated identity, sandboxing, and checkpoints are in place. & Wave 3
UC-11 & Governance, approvals, notifications, and audit ingestion & High & Must be implemented early because it is the evidence plane for all other approvals. & Wave 1
UC-12 & Local/private model serving & High & Allow implementation; production conditional on runtime monitoring, model versioning, and fallback control. & Wave 2

# Implementation Approval Scope

## Wave 1: Approved for Immediate Implementation

Wave 1 should establish the central governance and evidence plane:

- AI safety policy/evaluation module in the FastAPI server;

- persistence for evaluations, incidents, and gate records;

- governance profile and summary APIs;

- audit-sink extension for completeness metrics;

- governance dashboard summary in the Angular governance page;

- instrumentation of the chat path, approval path, and audit path.

## Wave 2: Approved Conditionally

Wave 2 may proceed after Wave 1 interfaces exist:

- retrieval/vector operations integration;

- personal knowledge and OCR monitoring integration;

- data-cleaning and pipeline workflow governance;

- local model-serving monitoring enhancements.

## Wave 3: Reserved for Further Review

Wave 3 requires a follow-on committee checkpoint:

- model training and deployment gates;

- MCP and LangChain tool-orchestration controls;

- any workflow with open-ended external write authority;

- any multi-agent execution beyond bounded, approved SOPs.

# Annex A: Master Use-Case Register

## Register Columns

The master register is the authoritative governance inventory. Each registered use case must maintain:

- use-case ID;

- named business and technical owner;

- primary repository surfaces;

- AI pattern;

- data classes touched;

- action authority;

- autonomy level;

- required checkpoints;

- required metrics;

- initial risk tier; and

- approved implementation wave and production posture.

## Master Register

P0.07P0.17P0.16P0.12P0.12P0.12P0.14

ID & Use Case & Primary Surface & AI Pattern & Data Class & Risk Tier & Committee Posture
ID & Use Case & Primary Surface & AI Pattern & Data Class & Risk Tier & Committee Posture
UC-01 & OpenAI-compatible chat & & LLM response synthesis & Internal / confidential by route & Medium/High & Conditional production after Wave 1
UC-02 & Governance-mediated UI actions & GenUI governance + approvals & AI-assisted action proposal and approval & Internal / business data & High & Conditional production after Wave 1
UC-03 & HANA query and prompt composition & , data products & AI-assisted analytics and prompt composition & Confidential / enterprise data & High & Conditional production after Wave 1
UC-04 & Retrieval and vector operations & & RAG, embeddings, retrieval & Internal / confidential / personal possible & High & Conditional production after Wave 1
UC-05 & Personal knowledge memory & & Memory, retrieval, summarisation & Personal / internal & High & Conditional production after Wave 2
UC-06 & OCR extraction and translation & OCR routes/services & Document AI extraction & Confidential / personal possible & High & Conditional production after Wave 2
UC-07 & Data-cleaning workflow generation & & Workflow recommendation & Internal analytics & Medium & Conditional production after Wave 2
UC-08 & Training and deployment workflows & , deploy routes & Model/training lifecycle & Training data, model artefacts & Critical & Not for production until follow-on review
UC-09 & Pipeline orchestration & & Batch workflow automation & Internal operational data & High & Conditional production after Wave 2
UC-10 & MCP / LangChain tool orchestration & MCP server, HANA agent & Agentic tool use & Confidential / enterprise systems & Critical & Pilot only
UC-11 & Governance and audit evidence plane & , & Oversight and evidence & Governance records & High & Must be implemented first
UC-12 & Local/private model serving & and local inference & Private inference runtime & Model inputs may be confidential & High & Conditional production after Wave 2

# Annex B: Detailed Use-Case Register Cards

## UC-01 OpenAI-Compatible Chat and Prompt-Response Synthesis

Purpose: Provide a common chat and completion interface for AI-assisted user interactions.
Primary surfaces: , .
AI pattern: LLM generation with privacy-aware routing and native fallback.
Likely data classes: Internal by default; may become confidential depending on prompts and routed backend.
Action authority: Generate/read only unless combined with other flows.
Autonomy level: Low to medium.
Mandatory controls: DATA-01, SEC-01, MON-01, EVAL-01.
Mandatory metrics: PAR, ADR, DLR, HER, ATC.
Recommended posture: Approve implementation and conditional production after Wave 1 evidence.

## UC-02 AI-Generated UI Actions and Approval Workflows

Purpose: Allow AI-assisted UI actions while enforcing user and approver oversight.
Primary surfaces: , governance page, approval routes.
AI pattern: Action proposal with human confirmation.
Likely data classes: Internal operational and user context data.
Action authority: Potential write actions behind approval gates.
Autonomy level: Medium.
Mandatory controls: HUM-01, HUM-02, HUM-03, MON-01.
Mandatory metrics: HCC, OFR, ATC, MTTE.
Recommended posture: Approve implementation; production only after checkpoint integrity and oversight auditability are evidenced.

## UC-03 HANA Query and Data-Product Prompt Composition

Purpose: Enable governed interaction with enterprise data products and HANA-backed analytical queries.
Primary surfaces: , , HANA-linked routes.
AI pattern: Query assistance, prompt composition, product-level policy application.
Likely data classes: Confidential enterprise data; possible personal data depending on datasets.
Action authority: Read-only by intended design, but high sensitivity.
Autonomy level: Low to medium.
Mandatory controls: DATA-01, DATA-02, AGT-02, SEC-01, MON-01.
Mandatory metrics: PAR, DLR, ATC, UAR.
Recommended posture: Approve implementation; production conditional on leakage testing and read-only enforcement evidence.

## UC-04 Retrieval, Embeddings, and Vector Operations

Purpose: Support document ingestion, embedding generation, vector retrieval, and translation-memory enrichment.
Primary surfaces: , vector-store routes.
AI pattern: Retrieval-augmented generation and vector persistence.
Likely data classes: Internal, confidential, or personal depending on corpus.
Action authority: Read and write to vector stores.
Autonomy level: Medium.
Mandatory controls: DATA-03, AGT-02, EVAL-01, MON-01.
Mandatory metrics: TCA, DLR, ATC, SER.
Recommended posture: Approve implementation; production conditional on retention, deletion, and provenance controls.

## UC-05 Personal Knowledge and Durable Memory

Purpose: Maintain user-scoped knowledge stores, wiki summaries, and retrieval outputs.
Primary surfaces: .
AI pattern: User memory, summarisation, retrieval.
Likely data classes: Personal and internal data.
Action authority: Read/write knowledge artefacts within user scope.
Autonomy level: Medium.
Mandatory controls: DATA-02, DATA-03, USR-01, MON-01.
Mandatory metrics: DLR, HER, ATC, MTTE.
Recommended posture: Approve implementation after Wave 1 plumbing; production conditional on privacy and retention evidence.

## UC-06 OCR Document Extraction and Translation

Purpose: Extract and translate structured or semi-structured document content.
Primary surfaces: OCR routes and OCR service modules.
AI pattern: OCR, extraction, translation, document understanding.
Likely data classes: Confidential and potentially personal data.
Action authority: Read/extract only, but with high information sensitivity.
Autonomy level: Low.
Mandatory controls: DATA-01, DATA-02, EVAL-01, MON-01.
Mandatory metrics: HER, DLR, ATC.
Recommended posture: Approve implementation after Wave 1 plumbing; production conditional on sample QA and retention boundaries.

## UC-07 Data-Cleaning Workflow Generation

Purpose: Generate checks and workflow guidance for data-cleaning and training-data preparation.
Primary surfaces: .
AI pattern: Recommendation and workflow generation.
Likely data classes: Internal analytics and dataset metadata.
Action authority: Recommendation-focused, not direct execution by default.
Autonomy level: Medium.
Mandatory controls: HUM-01 where execution is added, MON-01, EVAL-01.
Mandatory metrics: PAR, HER, ATC.
Recommended posture: Approve implementation after Wave 1; production conditional on clear boundary between advice and execution.

## UC-08 Training Generation, Fine-Tuning, and Model Deployment

Purpose: Produce training artefacts, run jobs, and deploy resulting models.
Primary surfaces: training job routes, deployment routes, training modules.
AI pattern: Model lifecycle and promotion.
Likely data classes: Training corpora, generated artefacts, model checkpoints.
Action authority: Create and deploy model artefacts.
Autonomy level: High operational impact.
Mandatory controls: GOV-03, HUM-01, MON-03, EVAL-03.
Mandatory metrics: DRS, RRS, ATC, MTTC, SER.
Recommended posture: Implementation only after control plane exists; production requires separate gate approval.

## UC-09 Pipeline Orchestration and Batch Generation

Purpose: Run longer-lived batch and generation workflows.
Primary surfaces: , training and batch jobs.
AI pattern: Operational workflow automation.
Likely data classes: Internal operational and data-generation artefacts.
Action authority: Process execution with downstream effects.
Autonomy level: Medium to high.
Mandatory controls: MON-02, MON-03, MON-01.
Mandatory metrics: ATC, MTTE, MTTC.
Recommended posture: Approve implementation after Wave 1; production conditional on rollback and alerting proof.

## UC-10 MCP and LangChain Tool Orchestration

Purpose: Enable multi-step agentic tool use, HANA tool access, and MCP-mediated actions.
Primary surfaces: , .
AI pattern: Agentic planning and tool use.
Likely data classes: Confidential enterprise data and tool outputs.
Action authority: Read, and potentially write or modify through tools depending on configuration.
Autonomy level: High to critical.
Mandatory controls: AGT-02, AGT-03, AGT-04, HUM-01, SEC-02.
Mandatory metrics: TCA, HCC, UAR, SER, ATC.
Recommended posture: Pilot only until trusted-server, delegated identity, sandbox, and checkpoint controls are implemented and tested.

## UC-11 Governance, Approvals, Notifications, and Audit Ingestion

Purpose: Serve as the evidence and oversight plane for all governed workflows.
Primary surfaces: , , store audit tables.
AI pattern: Governance and evidence rather than content generation.
Likely data classes: Internal governance and audit records.
Action authority: Approval, audit intake, evidence query.
Autonomy level: Medium but systemically critical.
Mandatory controls: MON-01, HUM-03, MON-03.
Mandatory metrics: ATC, OFR, MTTE.
Recommended posture: Must be approved and implemented first because all other approvals depend on it.

## UC-12 Local and Private Model Serving

Purpose: Serve local/private models and manage private routing for confidential workloads.
Primary surfaces: , local inference paths.
AI pattern: Private inference runtime.
Likely data classes: Inputs may be internal or confidential.
Action authority: Inference only, but critical for confidentiality routing and resilience.
Autonomy level: Low to medium; high architectural importance.
Mandatory controls: GOV-03, MON-02, MON-03, DATA-01.
Mandatory metrics: ATC, PAR, MTTE, DLR.
Recommended posture: Approve implementation after Wave 1; production conditional on versioning and monitoring evidence.

# Annex C: Approval Sign-Off Sheet

## Committee Sign-Off Template

P0.28P0.22P0.18P0.18

Committee / Function & Name & Decision & Date
Committee / Function & Name & Decision & Date
AI Safety Review & & Approve / Conditional / Reject &
Architecture Review Board & & Approve / Conditional / Reject &
Information Security & & Approve / Conditional / Reject &
Data Governance / Privacy & & Approve / Conditional / Reject &
Operational Risk & & Approve / Conditional / Reject &
Business Owner & & Approve / Conditional / Reject &

## Residual-Risk Acceptance

Residual-risk owner:

Residual risks accepted subject to conditions:

Signature:

Date:

# References

- Supporting specification:

- IMDA, Model AI Governance Framework for Agentic AI, 22 January 2026.

- IMDA, Starter Kit for Testing LLM-Based Applications for Safety and Reliability.

- PDPC, Singapore’s Approach to AI Governance, including the second edition Model AI Governance Framework.

- PDPC, Advisory Guidelines on Use of Personal Data in AI Recommendation and Decision Systems, updated 1 April 2024.

- IMDA, Project Moonshot, powered by AI Verify, and AI Collaborations, 31 May 2024.

- CSA, Guidelines and Companion Guide on Securing Artificial Intelligence Systems, 15 October 2024.

- CSA, Public Consultation on Securing Agentic AI - An Addendum to the Guidelines and Companion Guide on Securing AI Systems, 22 October 2025.